F/V Alaskan Enterprise

DATES: 24 AUGUST - 20 SEPTEMBER 2010

Chukchi Acoustic, Oceanographic, and Zooplankton (CHAOZ) Study 2010

I. Cruise Overview

Cruise Title – Chukchi Acoustic, Oceanographic, and Zooplankton (CHAOZ) Study 2010

Cruise Dates: August 24 – September 20, 2010

Departure – Nome, AK – 24 August 1800 L

Arrival – Dutch Harbor, AK – 20 September, 0900 L

Operating Area – Chukchi Sea

A. Summary of objectives

There are three goals for this study:

  - Determine general presence and detailed movements of bowhead, fin, gray, and humpback whales in oil and gas lease areas using long-term passive acoustic recorder arrays, sonobuoys, shipboard visual observations, and opportunistic satellite tracking.

  - Monitor ecosystem change through the use of  long-term biophysical moorings, shipboard observations and climate numerical models

  - Assess the response of the whales to environmental changes (including climate and anthropogenic use of the area) by integrating the biophysical, passive acoustic, and large whale biology data sets.

These findings will be useful for formulating designs of mitigation for such activities. In particular, these data will be used to support National Environmental Policy Act analysis and documentation for Chukchi Lease Sales, Draft Proposed Programs, and monitoring, as well as ESA consultations, Marine Mammal Protection Act permitting, and preparation of Biological Evaluations and Biological Opinions.  In addition to the passive acoustic recorder and oceanographic instrument deployments which are the focus of this study, a passive acoustic survey (using sonobuoys) and visual observation survey will be undertaken during transit to and from the mooring sites.

The specific objectives are:

1. Assess the year-round seasonal occurrence of bowhead, gray, and other whale calls in the Chukchi Sea.

2. Track individual whales through a hydrophone array to estimate relative abundance whenever practicable.

3. Evaluate whether changes in seasonal sea ice extent is resulting in a northward shift of Bering Sea cetacean species such as fin, humpback and North Pacific right whales.

4. Provide long-term estimates of habitat use for large whale species and compare this with annual ice coverage in order to establish predictive variables to describe large whale occurrence.

5. Estimate the extent to which variability in environmental conditions such as oceanic currents, water temperature and salinity, and prey abundance influence whale distribution and relative abundance.

B. Operating area

The operating area will be within and transiting to and from the Chukchi Sea.  Primary mooring locations will be perpendicular to the coast, in between the Burger and Klondike zones (Figures 1&2).  CTD and Tucker tow transects will be at five separate locations perpendicular to the coast, extending out for approximately 75 km.

During transit to and from stations or the working area, and during non-mooring ops, sonobuoy deployments and visual observations will be made.  Sonobuoys will be deployed at the chief acoustic scientist’s discretion.

C. Participating institutions

The primary participating institutions for this cruise will be the National Marine Mammal Laboratory (NMML), the Alaska Fisheries Science Center (AFSC), and the Pacific Marine Environmental Laboratory (PMEL) as well as researchers from Oregon State University, University of Alaska Fairbanks, and the U.S. Fish and Wildlife Services.

D. Personnel

The Chief Scientist of the cruise is Dr. Catherine Berchok who will also be leading the Acoustics component.  Bill Floering will lead the Oceanographic component, Dr. Jeffrey Napp will take the lead on the Zooplankton component, and Amy Kennedy will lead the visual operations.  Robert Ambrose will be working independently on bird observations.  All personnel sailing on CHAOZ 10 are listed in Table 1. Personnel may need to be modified prior to the cruise due to extenuating circumstances.

Personnel

| Position | Name | Nationality | Institution |
| --- | --- | --- | --- |
| Chief Scientist Acoustics | Catherine Berchok | United States | NMML |
| Lead Oceanography | Bill Floering (on behalf of Stabeno) | United States | PMEL |
| Lead Zooplankton | Jeff Napp | United States | AFSC |
| Acoustician | Jessica Crance | United States | NMML |
| Acoustician | Elizabeth Küsel | Germany | OSU/PMEL |
| Senior Mammal Observer | Amy Kennedy | United States | NMML |
| Mammal Observer | Brenda Rone | United States | NMML |
| Mammal Observer | Heather Riley | United States | UAF |
| Oceanography | Sigrid Salo | United States | PMEL |
| Zoo- & Ichthyoplankton | Lisa DeForest | United States | AFSC |
| Bird observer | Robert Ambrose | United States | US Fish and Wildlife |

E. Administrative

Scientific Operations

Primary point of contact for this cruise is Catherine Berchok: Catherine.Berchok@noaa.gov, 206-526-6331.

Required clearances: these consist of the following: (i) medical clearance for all scientific personnel; (ii) foreign clearance for all non-US citizens (listed by nationality on Table 1); (iii) research permits to conduct the work (all scientific operations with marine mammals will be conducted under NMFS permit number 782-1719 issued to NMML with the Senior Mammal Observer identified as the Co-Investigator; and (iv) certification of all small boat operators in accordance with current NOAA requirements for coxswains.  It is the Principal Investigator’s responsibility to ensure that all clearances are obtained in a timely fashion prior to the cruise.

II. Operations

A. Data to be collected

Data to be collected on this cruise include the following: acoustic data and whale tracks obtained from long-term acoustic recorder arrays; acoustic recordings of species detected on sonobuoy deployments; oceanographic measurements including water temperature, salinity, dissolved nitrate concentration, chlorophyll fluorescence, turbidity and dissolved oxygen concentration; zooplankton net and acoustic samples; date, time and location of all sightings of marine mammals and seabirds as well as group characteristics; photographic data for individual identification; data associated with satellite data of individual animals; and data associated with biopsy sampling of individual animals.

See Appendix A for NMML Standard Operating Instructions.

B. Staging plan and cruise plan

The staging plan for the cruise will be as follows (all dates and times are on or about):

23th August: Personnel arrive in Nome, AK.  Most necessary equipment loading and set-up will have been conducted prior to the vessel’s arrival in Nome.  Any remaining equipment will be loaded on the 23rd or 24th.

24th August: Vessel departs Nome.  Visual and acoustic surveys conducted during transit.

27th August - 5th September: Vessel in survey area; mooring and oceanographic ops conducted.

5th – 8th September:  Vessel transits to seas off Barrow, AK for dragging ops.

8th September:  Vessel arrives in Barrow, AK for personnel drop-off (a few hours only in Barrow).

8th September:  Vessel returns to Chukchi Sea working area.

16th September: Vessel arrives in Nome, AK for disembarkation of some personnel (one day only in Nome).

16th - 20th September: Vessel transits to Dutch Harbor, AK.  Bering Sea EAR moorings deployed along 50m line along transit.

20th September: Vessel arrives in Dutch Harbor, AK, all remaining scientists disembark.

Visual ops and acoustic surveys will be conducted during the transit to/from the working area as well as during non-mooring ops.

The cruise plan is to deploy 22 moorings in the working area (15 acoustic, 7 oceanographic), as well as collect various oceanographic measurements.  In addition to the mooring and oceanographic work, the vessel will transit to Barrow, AK to attempt the recovery of 3 moorings lost the previous year and undertake a biophysical transect across Barrow Canyon as part of the International Distributed Biological Observatory initiative.  Further details of mooring, oceanographic, and dragging operations are given below.

C. Mooring deployments

The proposed study will deploy three tight arrays of long-term acoustic recorder in the Chukchi Sea (Figure 2, pink dots).  These recorders will be based on a proven cold and shallow water design and will be run on a duty cycle of 1.583 hours on and 5 hours off, at a sampling rate of 16 kHz, for an entire year (365 days). This duty cycle will create a staggered recording loop with the recording period advancing by one hour each day, with the overall pattern repeating every six days, so that a large sample size will be equally obtained for all time periods.  There will be five recorders in each array to reduce localization errors and increase the chance of localizations in the event of multiple recorder failures. Pingers placed on the moorings will provide the calibration signals needed for calculating localization errors.  The instruments will be refurbished and redeployed annually.

Although deployment of the auto-detection buoy has been postponed until 2011, we will be deploying a double-bubble MARU (Marine Acoustic Recording Unit) for the Bioacoustics Research Group (Cornell University) in the original location chosen for the auto-detection buoy.  As with the other moorings for this project, the MARU will be deployed for a full year.  The BRP will use the data recorded on this unit to fine-tune their auto-detection buoy in 2012.

In the middle of each array, a cluster of oceanographic moorings will be deployed (Figure 2, yellow/blue dots).  These moorings will collect various oceanographic measurements, including temperature, pressure, depth, salinity, conductivity, and fluorescence.  The middle acoustic array will also have TAPS8 instrument to measure zooplankton bio-volume and size distribution.

D. Hydrography and zooplankton net tows

At each mooring site, and along the transect between moorings and other selected sites in the northern part of the Bering Sea and in the Chukchi, hydrographic data (temperature, conductivity, nutrients, chlorophyll, and oxygen) and zooplankton will be collected. All hydrographic casts include high-resolution vertical profiling of water properties (including temperature, salinity, chlorophyll fluorescence, PAR, dissolved O2) to within 4m of the bottom using a Seabird 911Plus CTD with dual temperature, conductivity and oxygen sensors.  Oxygen samples will be titrated on board to ensure quality of data from the CTD oxygen sensors.  Nutrient and chlorophyll samples will be collected onboard and frozen for analysis at a later date at the NOAA laboratories in Seattle.

Stratified samples for mesozooplankton and micronekton will be collected with a 1 m2 Tucker Sled which allows us to collect samples right next to the bottom (and does a better job of capturing larger prey such as euphausiids).  The mesh size for the Tucker nets will be 0.333 mm and the two primary nets will have 25 cm diameter Clarke-Bumpus net frames inside them with 0.150 mm mesh to capture small zooplankton.  The net samples will also contain ichthyoplankton (fish larvae) that will be identified and enumerated as part of the study.  All processing of the samples will be done after the completion of the cruise.

E. Dragging operations

After all moorings have been deployed and all oceanographic data are collected, the vessel will transit to the area off Barrow, AK in an attempt to recover three moorings lost the previous year.  This will involve using a winch and cable to drag the bottom to recover the moorings.  All dragging ops will be time and weather permitting, and conducted at the discretion of the Captain and Chief Scientist.

F. Underway operations (visual and acoustic monitoring)

As noted above, during transit to and from the working area and during non-mooring ops, passive acoustic monitoring and visual searches will be conducted.  Directional sonobuoys will be deployed from the vessel and used to obtain cross-bearings to the individual vocalizing whales.  Visual surveys will be conducted during daylight operational hours, weather permitting.

G. Small boat operations

We will be bringing two of our own rigid hulled inflatable boats (previously discussed with the Captain) on this cruise to use during marine mammal operations.  The small boat crew shall consist of a qualified coxswain (who is a member of the scientific party), a photographer, and a biopsier.  Weather and time permitting, the small boats will be deployed in the presence of whales at the discretion of the Chief Scientist and Captain.  Small boat operations shall consist of one boat approaching whales and maneuvering into position to obtain photographs, biopsy samples, and satellite tagging.  The coxswain will have final say in the operation of the vessel, but as long as he/she feels that safety is not compromised will take direction from the lead scientist in the boat.  The following people have completed the required NOAA Small boat certifications and training:

Amy Kennedy

Brenda Rone

Catherine Berchok

Jessica Crance

Safety checks/status reports will be performed by VHF radio every hour, during which the small boat coxswain will provide current location and activity information to the Bridge.  Small boat operations will be conducted within visual range of the ship at all time.  A loss of communication plan will be developed at the start of the cruise with the Captain.

Launching of the small boat will be subject to weather conditions and undertaken only at the discretion of the Captain.  During launch and retrieval, all appropriate safety procedures shall be maintained.

G. De-staging plan

Prior to disembarking in Dutch Harbor, scientists will ensure that all staterooms and lab spaces are cleaned, and all equipment is properly stowed for the vessel’s transit to Seattle.  As agreed upon, all equipment will remain on the vessel until it arrives in Everett, WA.  Upon arrival in Everett, all scientific equipment and supplies will be removed from the vessel by September 30th.   The scientific party will be responsible for arranging vehicles for moving their equipment from the docks.

VII. Facilities

A. Equipment and capabilities provided by ship (itemized)

- Outlet on the bridge to provide power to the acoustic monitoring station and visual survey computer.

- Immersion suits for all scientists on board

- Satellite communications and internet access, if available

- Storage space on deck for 10 crates of sonobuoys, 16 recorders and 3 oceanographic instruments (each 6’ long), 18 - 800 lb anchors, 24 acoustic releases (each 3’ long), all necessary mooring equipment, 2 RHIBs, and one van for laboratory and working space.

- Deck space for two oceanographic winches (see below) including the necessary electrical (480 V) or hydraulic power supply.

- Deck Crane: Self contained 40HP electro-hydraulic power pack and controls: 9,700lb. w/ lift capacity at 15'; 5,000lb. lift capacity at 23' extension

B. Equipment and capabilities provided by scientists (itemized with estimate of weights included)

      - 16 Acoustic recorders (200 lbs and 6’ each)

      - 6 oceanographic moorings  (200 lbs and 6’ each)

      - 32 Acoustic releases (50 lbs and 3’ each)

      - 30 anchors (20 x 800 lbs each, 10 x 1600 lbs each)

      - 30 30” steel floats (150 lbs each)

      - CTD cage (800 lbs and 4’ x 4’)

      - One single drum hydraulic winch for dragging ops.

      - One single drum electric/hydraulic winch for CTD and net tow ops (3,000 lbs and 6’ x 4’).

      - 10 crates of sonobuoys (6500-7500lbs)

      - Associated sonobuoy equipment including extraction tools and 3 redeployable units.

      - Sonobuoy receiver system, including antenna, mast, mounting brackets, preamplifier, cables, receivers, laptop, hard drives, plus spares and necessary assembly tools

      - One van for laboratory and working space.

      - Big eye binoculars (2 pairs), stands and mounts

      - GPS receivers and antennas for survey computer

      - Hand-held VHF radios

      - Laptop computers

      - Camera equipment

      - Biopsy collection gear

      - Satellite tagging equipment, including 2 compressed air tanks

      - Mustang flotation suits for all small boat participants and watch-standers

      - All required lab materials and supplies

      - One  22’ Zodiac RHIB w/115hp Yamaha 4-stroke outboard engine and trailer (Radar)’ (3000lbs)

23.  One 21.4’ Zodiac RHIB w/150hp Yamaha 4-stroke outboard engine (Japonica) (3000lbs)

VIII. Disposition of Data and Reports

A. Data responsibilities

At the end of the field work, the Chief Scientist and project coordinator will submit a cruise data summary to Minerals Management Service and to the CAEP group leader.

B. Pre- and post-cruise meetings

These shall be arranged at the discretion of the Captain and Chief Scientist.

C. Ship operation evaluation report

After the cruise, a Ship Operation Evaluation form is to be completed by the Principal Investigator with suggestions for improvements to future operations aboard this vessel.

VI. Miscellaneous

A. Scientific berthing

Berths shall be made available as follows:

1 room:  4 males

2 rooms:  4 females each

A list of all scientific personnel is given above. Preferred specific personnel berthing arrangements will be coordinated with vessel.

B. Medical forms and emergency contacts

All scientific personnel shall have completed and submitted all required medical forms three weeks prior to sailing.  A list of emergency contacts for scientific staff will be provided to the Captain prior to the cruise.

C. Shipboard safety

All scientific staff shall be briefed on shipboard safety procedures and their compliance with these monitored by the Captain and the Chief Scientist.

D. Communications

There will be one satellite phone on board the vessel for limited use.  One phone call will be made every day to a land based contact at NMML giving our current status and position.  Emails will be sent/received very sparingly at the chief Scientist’s discretion.

Communications between the bridge, small boat, visual observers and acousticians will be by VHF radio.

F/V Alaskan Enterprise

NMML’s Iridium:  8816-325-22940

PMEL’s Iridium: 8816-314-62459

Figure 1 – Map of the Chukchi Sea showing the location of the mooring deployments and CTD stations.  Pink dots represent the acoustic moorings.  Blue dots represent the oceanographic moorings. The yellow dot represents the oceanographic mooring with the Taps8 instrument.  Dark green dots represent the CTD and Tucker tow stations.  Bright green pentagons represent the three lost moorings that we will attempt to recover.

Figure 2 – Detailed map of the main research area of the study showing the location of the mooring deployments and CTD/net tow stations.  Approximate time line of the cruise track is included, but subject to change.  Pink dots represent the acoustic moorings.  Blue dots represent the oceanographic moorings. The yellow dot represents the oceanographic mooring with the Taps8 instrument.  Dark green dots represent the CTD and Tucker tow stations.  Bright green pentagons represent the three lost moorings that we will attempt to recover.