### CRUISE REPORT

Cruise Number:  MF03-06

Vessel:  	NOAA Ship Miller Freeman

Area of Operations:	North Pacific Ocean, Bering Sea

Itinerary:	Depart Dutch Harbor, Alaska:	7 May 2003

Arrive Dutch Harbor, Alaska:	15 May 2003

Participating Organizations:	PMEL/FOCI

Univ. of Alaska, Fairbanks

Chief Scientist:	Carol DeWitt

NOAA/PMEL/OERD2/FOCI

206-526-6808

Carol.Dewitt@noaa.gov

Other Participating Scientists:

Bill Floering	M	USA	NOAA/PMEL

Earl Roskie	M	USA	NOAA/PMEL

Steve Smith	M	USA	NOAA/PMEL

Sara Thornton	F	Canada	University of Alaska Fairbanks

Cruise Objectives:  The primary objective of the cruise was the recovery and deployment of moorings in the Gulf of Alaska and Bering Sea.  The second objective was biological and physical ocean property sampling at the mooring locations.

Summary of Operations and Samples Collected:

CTD Casts	18

Bongo Tows	2

CALVet Tows	6

Moorings Recovered	10

Moorings Deployed	17

Salinity Samples	15

Chlorophyll Samples	12

Nutrient Samples	19

Cruise Summary:

NOAA Ship Miller Freeman left Dutch Harbor, Alaska on May 6th and proceeded to mooring site 6.  One mooring was deployed at this site, followed by a calibration CTD.

From site 6 we steamed to the northeast mooring site at Samalga Pass.  Samalga Pass proved to be a difficult deployment site – including strong currents causing large wire angles, small target areas (especially at the northwest site), incorrect depth soundings, false release trips, and pressure gauges that came out of their anchor cups during deployment attempts.  Eventually all five moorings were deployed.  However, for the four moorings north and south of the pass, the deployment depth average, 111 m versus the target of 100 m, and deployment depth range, 16 m versus the target of 5 m, was larger than desired.  Each mooring deployment was followed by a calibration CTD.  Nutrients were sampled at the center station, 03SG-1A

We proceeded to the Alaska Stream mooring area.  During the night, the bridge surveyed the proposed deployment sites and a CTD was done at 03GSP-8A.  All four moorings were deployed during the day. The floats on 03GSP-9A took more than twenty minutes, after the mooring had been released, to sink below the surface of the water.  Since only one of two required 2400 pound anchors was sent for this cruise, chain - that had been procured in Dutch Harbor - was attached to the 03GSP-6A anchor for the required additional weight.  Due to time limitations, CTDs were not done at sites 03GSP-6A, 03GSP-7A and 03GSP-9A.

The next day we began operations at Amukta Pass.  Again, due to time limitations, CTDs were not completed prior to mooring recoveries.  After the moorings had been recovered and re-deployed, a CTD was completed at each of the four Amukta Pass mooring sites.

We then proceeded to the Seguam Pass site to recover a “lost” mooring.  A faulty release that had not communicated during last fall’s cruise aboard LAURIER, communicated with FREEMAN’s hull-mounted transducer.  However, it would not release the mooring.  Dragging operations were initiated and resulted in the successful recovery of the entire mooring (including anchor).  A pre-recovery CTD was completed.

It was estimated that there was enough time to go to Tanaga Pass and still complete moorings 2 and 4, so we then steamed to Tanaga.  We recovered two moorings – each preceded by a CTD cast.

The next site was mooring 4.  Prior to mooring operations, we did a CTD, a 20/60 cm bongo tow and three CALVet casts.  We did a CTD with nutrients and chlorophyll samples, recovered a mooring, deployed a mooring and did another CTD.

Our final mooring site was mooring 2.  Prior to mooring operations, we did a CTD with nutrient and chlorophyll samples, a 20/60 cm bongo tow and three CALVet casts.  We then recovered two moorings, deployed two moorings (including a surface mooring) and did a CTD.

The bulk of the mooring equipment was shipped to Seattle.

Summary of Cruise:

Days lost to weather – 0

Days lost to equipment failure – 0

Acknowledgments:

Thanks to the captain of MILLER FREEMAN and his crew for their hard work and good attitude.  Thanks also to Sarah Thornton for her help with middle-of-the-night CTD operations.

Attachments:

| Date | Time | Button | Notes | NSTAR-LAT | NSTAR-LON | EK500-DEPTH |
| --- | --- | --- | --- | --- | --- | --- |
| 5/7/2003 | 6:58 | Arrive Station | 03BSP-6A | 5324.1806N | 16851.7502W | 1289.7M |
| 5/7/2003 | 8:46 | Mooring Deployed | 03BSP-6A | 5324.2375N | 16851.3227W | 1004.7M |
| 5/7/2003 | 9:25 | CTD010 | CTD001 | 5324.0002N | 16851.7919W | 1324.3M |
| 5/7/2003 | 15:51 | Arrive Station | 03SG-3A | 5300.8667N | 16858.6923W | 0093.7M |
| 5/7/2003 | 16:32 | Mooring Deployed | 03SG-3A | 5301.3007N | 16859.9150W | 0103.8M |
| 5/7/2003 | 16:46 | CTD011 | CTD002 | 5301.4845N | 16900.2393W | 0102.5M |
| 5/7/2003 | 19:01 | Arrive Station | 03SG-2A | 5301.4322N | 16932.0316W | 0182.7M |
| 5/7/2003 | 19:46 | Mooring Deployed | 03SG-2A | 5301.7281N | 16932.0738W | 0118.8M |
| 5/7/2003 | 20:18 | CTD012 | CTD003 | 5301.2588N | 16931.3572W | 0191.7M |
| 5/7/2003 | 21:08 | Arrive Station | 03SGP-1A | 5252.4993N | 16928.2416W | 0302.0M |
| 5/7/2003 | 21:54 | Mooring Deployed | 03SGP-1A | 5250.7931N | 16927.2562W | 0234.4M |
| 5/7/2003 | 22:21 | CTD013 | CTD004 | 5249.5133N | 16928.0010W | 0251.1M |
| 5/7/2003 | 23:29 | Arrive Station | 03SG-4A | 5241.6336N | 16934.7447W | 0105.6M |
| 5/8/2003 | 0:38 | Mooring Deployed | 03SG-4A | 5241.3613N | 16934.4859W | 0111.4M |
| 5/8/2003 | 1:15 | CTD014 | CTD005 | 5240.9830N | 16934.8365W | 0105.2M |
| 5/8/2003 | 2:08 | Arrive Station | 03SG-5A | 5242.6052N | 16922.8771W | 0105.4M |
| 5/8/2003 | 4:13 | Mooring Deployed | 03SG-5A | 5243.9913N | 16923.6415W | 0111.5M |
| 5/8/2003 | 4:31 | CTD015 | CTD006 | 5245.1416N | 16923.8762W | 0149.7M |
| 5/8/2003 | 6:38 | Survey site | 03GSP-6A | 5241.0305N | 16849.7545W | 0782.6M |
| 5/8/2003 | 8:49 | Survey site | 03GSP-7A LATE ENTRY ARRIVE 0018 | 5232.5503N | 16838.0078W |  |
| 5/8/2003 | 10:19 | Survey site | 03GSP-8A | 5224.2883N | 16826.7047W |  |
| 5/8/2003 | 12:13 | CTD016 | CTD007 | 5223.7307N | 16828.1930W |  |
| 5/8/2003 | 14:00 | Survey site | 03GSP-9A | 5212.1221N | 16816.4835W |  |
| 5/8/2003 | 20:20 | Mooring Deployed | 03GSP-9A | 5210.1641N | 16814.1510W |  |
| 5/8/2003 | 22:14 | Arrive Station | 03GSP-8A | 5223.2439N | 16820.1812W |  |
| 5/9/2003 | 0:56 | Mooring Deployed | 03GSP-8A | 5223.2248N | 16827.4711W |  |
| 5/9/2003 | 2:14 | Arrive Station | 03GSP-7A | 5231.2410N | 16833.7313W |  |
| 5/9/2003 | 5:30 | Mooring Deployed | 03GSP-7A | 5232.7334N | 16836.9526W |  |
| 5/9/2003 | 6:52 | Arrive Station | 03GSP-6A | 5242.0285N | 16847.2170W | 0546.2M |
| 5/9/2003 | 8:43 | Mooring Deployed | 03GSP-6A | 5240.4296N | 16848.4545W | 1017.2M |
| 5/9/2003 | 18:16 | Arrive Station | 02AMP-1A | 5225.8695N | 17126.1649W | 0375.8M |
| 5/9/2003 | 18:30 | Mooring Free | 02AMP-1A | 5226.1265N | 17126.5203W | 0395.1M |
| 5/9/2003 | 19:27 | Arrive Station | 02AMP-2A | 5225.1673N | 17138.4300W | 0501.9M |
| 5/9/2003 | 19:40 | Mooring Free | 02AMP-2A | 5225.0782N | 17139.4857W | 0468.4M |
| 5/9/2003 | 21:01 | Arrive Station | 02AMP-3A | 5223.9092N | 17154.6271W | 0314.0M |
| 5/9/2003 | 21:37 | Mooring Free | 02AMP-3A | 5224.0996N | 17155.1273W | 0308.2M |
| 5/9/2003 | 22:58 | Arrive Station | 02AMP-4A | 5222.9175N | 17206.9296W | 0367.0M |
| 5/9/2003 | 23:15 | Mooring Free | 02AMP-4A | 5222.9950N | 17206.7863W | 0374.4M |
| 5/10/2003 | 0:23 | Mooring Deployed | 03AMP-4A | 5222.9707N | 17207.1990W | 0362.4M |
| 5/10/2003 | 1:07 | Arrive Station | 03AMP-3A | 5223.8738N | 17156.7076W | 0298.9M |
| 5/10/2003 | 2:06 | Mooring Deployed | 03AMP-3A | 5223.9905N | 17154.9948W | 0307.7M |
| 5/10/2003 | 3:02 | Arrive Station | 03AMP-2A | 5224.9634N | 17139.3096W | 0464.4M |
| 5/10/2003 | 3:15 | Mooring Deployed | 03AMP-2A | 5224.9947N | 17139.9629W | 0459.1M |
| 5/10/2003 | 3:54 | Arrive Station | 03AMP-1A | 5225.9907N | 17128.8609W | 0460.5M |
| 5/10/2003 | 4:36 | Mooring Deployed | 03AMP-1A | 5226.1382N | 17127.3117W | 0426.3M |
| 5/10/2003 | 5:31 | CTD017 | CTD008 | 5227.2239N | 17127.0307W | 0429.9M |
| 5/10/2003 | 6:29 | Arrive Station | 03AMP-2A | 5225.2115N | 17139.9869W | 0480.5M |
| 5/10/2003 | 6:49 | CTD018 | CTD009 | 5225.6357N | 17140.2374W | 0519.9M |
| 5/10/2003 | 7:53 | Arrive Station | 03AMP-3A | 5224.2470N | 17154.3834W | 0298.8M |
| 5/10/2003 | 8:14 | CTD019 | CTD010 | 5224.7907N | 17154.8646W | 0298.1M |
| 5/10/2003 | 9:05 | Arrive Station | 03AMP-4A | 5222.9229N | 17205.9357W | 0368.9M |
| 5/10/2003 | 9:26 | CTD020 | CTD011 | 5223.2698N | 17207.0526W | 0363.3M |
| 5/10/2003 | 12:12 | Arrive Station | 02SM-1A | 5216.3947N | 17244.8541W | 0215.8M |
| 5/10/2003 | 15:49 | CTD021 | CTD012 | 5215.5481N | 17244.4815W | 0129.5M |
| 5/10/2003 | 16:12 | Mooring Free | 02SM-1A | 5215.9829N | 17244.6773W | 0151.6M |
| 5/11/2003 | 21:22 | Arrive Station | 02TG-1A | 5135.5182N | 17812.4352W | 0157.6M |
| 5/11/2003 | 21:40 | CTD022 | CTD013 | 5135.6150N | 17813.1710W | 0156.3M |
| 5/11/2003 | 21:55 | Mooring Free | 02TG-1A | 5135.4063N | 17812.2015W | 0164.5M |
| 5/11/2003 | 22:56 | Arrive Station | 02TGP-2A | 5138.9956N | 17814.7436W | 0149.3M |
| 5/11/2003 | 23:09 | CTD023 | CTD014 | 5139.3630N | 17815.0297W | 0183.0M |
| 5/11/2003 | 23:28 | Mooring Free | 02TGP-2A | 5139.1152N | 17814.6842W | 0146.8M |
| 5/13/2003 | 17:58 | Arrive Station | SITE 4 | 5750.8729N | 16852.6063W | 0070.5M |
| 5/13/2003 | 18:08 | CTD024 | CTD015 | 5750.9121N | 16852.3003W | 0071.0M |
| 5/13/2003 | 18:24 | Bongo @ Depth | SITE 4 BONGO 1 | 5750.6944N | 16852.4243W | 0071.1M |
| 5/13/2003 | 18:56 | Cal Vet | SITE 4 CALVET 1 | 5750.9886N | 16852.5445W | 0071.3M |
| 5/13/2003 | 19:07 | Cal Vet | SITE 4 CALVET 2 | 5750.8278N | 16852.5310W | 0071.4M |
| 5/13/2003 | 19:16 | Cal Vet | SITE 4 CALVET 3 | 5750.7188N | 16852.5215W | 0072.0M |
| 5/13/2003 | 20:03 | Mooring Free | SITE 4 02BS-4A | 5751.0377N | 16852.3084W | 0071.0M |
| 5/13/2003 | 22:18 | Mooring Deployed | SITE 4 03BS-4A | 5751.1810N | 16852.1823W | 0071.9M |
| 5/13/2003 | 22:39 | CTD025 | CTD016 | 5750.9222N | 16851.9889W | 0071.5M |
| 5/14/2003 | 13:46 | CTD026 | CTD017 | 5651.9895N | 16401.8492W | 0072.6M |
| 5/14/2003 | 14:00 | Bongo @ Depth | SITE 2 BONGO 2 | 5652.2179N | 16401.8377W | 0073.1M |
| 5/14/2003 | 14:37 | Cal Vet | SITE 2 CALVET 4 | 5651.9182N | 16401.8264W | 0073.0M |
| 5/14/2003 | 14:46 | Cal Vet | SITE 2 CALVET 5 | 5652.0209N | 16401.8176W | 0073.0M |
| 5/14/2003 | 14:53 | Cal Vet | SITE 2 CALVET 6 | 5652.0875N | 16401.8101W | 0072.3M |
| 5/14/2003 | 15:36 | Mooring Free | 03BSP-2A | 5651.7081N | 16403.0495W | 0073.1M |
| 5/14/2003 | 16:03 | Mooring Free | 02BS-2C | 5652.0966N | 16402.9417W | 0072.3M |
| 5/14/2003 | 21:25 | Mooring Deployed | 03BSM-2A | 5651.9688N | 16403.0655W | 0071.7M |
| 5/14/2003 | 22:18 | Mooring Deployed | 03BSP-2B | 5651.6129N | 16403.6394W | 0072.6M |
| 5/14/2003 | 22:37 | CTD027 | CTD018 | 5651.8891N | 16403.8793W | 0071.5M |

Figure 1:  Station Map