FINAL Cruise Instructions

ECO-FOCI

NOAA Ship MILLER FREEMAN, Cruise MF-07-11

September 4-16, 2007

Chief Scientist – Matt Wilson, NOAA/AFSC

- FINAL CRUISE INSTRUCTIONS

  - Cruise Title – Ecosystem and Fisheries-Oceanography Coordinated Investigations (Eco-FOCI).

  - Cruise Numbers

    - Cruise Number – MF-07-11

    - Eco-FOCI Number – 6MF07

  - Cruise Dates

    - Departure – Depart Kodiak, Alaska, at 1500 hours on Tuesday, Sept. 4, 2007.

    - Arrival – Arrive Dutch Harbor, Alaska, at 0800 hours on Sunday, Sept. 16, 2007.

  - Operating Area –Western Gulf of Alaska.

- CRUISE OVERVIEW

  - Cruise Objectives – We will conduct fieldwork to continue a study designed to compare age-0 pollock and their prey field between two separate pollock nursery regions in the western Gulf of Alaska. We will also investigate prey switching by arrowtooth flounder, which is of interest because high abundance of other small midwater fishes (e.g., capelin, eulachon) may relieve predation-related mortality of age-0 pollock. This work is needed to more rigorously evaluate food-related merits of two important pollock nurseries, and to begin to address the potential for prey switching to act as a density-dependent community stabilizing mechanism.

  - Applicability – These instructions, with FOCI Standard Operating Instructions for NOAA Ship MILLER FREEMAN, dated March 2007, present complete information for this cruise.

  - Participating Organizations

NOAA – Alaska Fisheries Science Center (AFSC)

7600 Sand Point Way N.E.

Seattle, Washington 98115-0070

  - Personnel

    - Chief Scientist

| Name | Gender | Affiliation | E-mail Address | Citizenship |
| --- | --- | --- | --- | --- |
| Matt Wilson | Male | AFSC | Matt.Wilson@noaa.gov | USA |
| (206) 526-6522 |  |  |  |  |

    - Participating Scientists

| Name | Gender | Affiliation | E-mail Address | Citizenship |
| --- | --- | --- | --- | --- |
| Annette Dougherty | Female | AFSC | Annette.Dougherty@noaa.gov | USA |
| Steve Porter | Male | AFSC | ### Steve.Porter@noaa.gov | USA |
| Rachel Cartwright | Female | AFSC | Rachel.Cartwright@noaa.gov | USA |
| Mike Canino | Male | AFSC | Mike.Canino@noaa.gov | USA |
| Ingrid Spies | Female | AFSC | ### Ingrid.Spies@noaa.gov | USA |
| Adam Fleischer | Male | AFSC | Adam.Fleischer@noaa.gov | USA |

  - Administration

    - Ship Operations

Marine Operations Center, Pacific

1801 Fairview Avenue East

Seattle, Washington 98102-3767

Tel: (206) 553-4548  /  Fax: (206) 553-1109

CDR Michael Devany, NOAA

Chief, Operations Division, Pacific (MOP1)

Telephone: (206) 553-8705

Cellular: (206) 390-7527

E-mail: ChiefOps.MOP@noaa.gov

    - Scientific Operations

Dr. Phyllis J. Stabeno, PMEL		Dr. Jeffrey Napp, AFSC

Telephone: (206) 526-6453			Telephone: (206) 526-4148

E-mail: Phyllis.Stabeno@noaa.gov 		E-mail: Jeff.Napp@noaa.gov

- OPERATIONS

  - Data To Be Collected

    - Plankton Net – The Tucker trawl will be deployed to a depth of 200 meters, or 10 meters off the bottom, whichever is shallowest.  On the downcast, the drogue net will be equipped with a Clarke-Bumpus net (150 micron-mesh net) to collect small zooplankton. Once the Tucker is at depth, the first messenger will be sent down the wire to open Net 2.  The second messenger closes Net 2 and opens Net 1; it will be sent when the net is at 40 meters.  The Sea-Cat profiler will be used to position the net in real time and to obtain profiles of water temperature and salinity.  Three MOA buttons are needed to mark:

- Net 2 open,

- Net 1 open, and

- Surface

(e.g., 12-1 Net 2 open, etc.)  In this example, 12-1 refers to Station 12 Haul 1.  All consecutive operations within 0.5 nautical miles of a pre-designated point are assigned the same station number. Haul number indicates operation sequence at each station. Samples will be preserved in a 5% formalin-seawater solution buffered with sodium borate (2%).

    - Midwater Trawl – The anchovy/Stauffer net will be deployed to a depth of 200 meters, or 10 meters, off the bottom, whichever is shallowest.  Net depth will be monitored using the ship’s Furuno echosounder.  Standard trawl operations will be used for deployment.  Once equilibrium is achieved, as determined by the fishing officer or scientist, the trawl will be retrieved at a wire rate of about 10 meters per minute.  Thus, the trawl will usually be fished over a double-oblique path.  Occasionally, the trawl may be used to target a specific depth.  In this case, standard trawl deployment and retrieval is desired. Four MOA buttons are required:

- Doors out,

- EQ,

- HB, and

- Doors in.

Note that the third button (HB) will be used only if targeting a depth layer. Fish samples will be flash frozen in the –80 oC freezer and then moved to the walk-in freezer.

    - Bottom Trawl – Samples will be collected with the high-opening shrimp trawl. It will be deployed to collect arrowtooth flounder for at-sea stomach scans to determine incidence of piscivory and identify fish prey. Standard trawl operations will be used for deployment and retrieval. Once equilibrium is achieved, as determined by the fishing officer or scientist, the trawl will be fished on the sea floor for 15 minutes.  Four MOA buttons are required:

- Doors out,

- EQ,

- HB, and

- Doors in.

    - Acoustic backscatter – We anticipate running the SIMRAD ER 60 Scientific Echosounder Monitoring system to collect ancillary data on adult fish aggregations during the entire cruise.

    - Conductivity and Temperature at Depth –CTD casts will be conducted to ensure that the Sea-Cat profiler is operating correctly. A MOA button should be set up to mark the at-depth position, date, time, and bottom depth (e.g., 1-1, CTD at depth, etc).

    - Scientific Computer System (SCS) – The ship's SCS shall operate throughout the cruise, acquiring and logging data from navigation, meteorological, oceanographic, and fisheries sensors.  See FOCI Standard Operating Instructions (SOI 3.3.13.3)

  - Staging Plan – The majority of the equipment necessary for the cruise will be loaded during 24 (Friday) - 30 (Thursday) August 2007 onto NOAA Ship MILLER FREEMAN before the ship’s departure from Seattle, Washington. We will use the chemistry lab, the rough lab, and the slime lab for sample and equipment preparation and request as much counter and cabinet space as possible.  We will also be using DataPlot for CTD and SEACAT operations.

  - De-staging Plan – Samples and gear will remain on board until the ship arrives Seattle in early October 2007.

Cruise Plan – The cruise will begin upon departure from Kodiak, Alaska at 15:00 ADT on Thursday, September 4, 2007. Sampling will occur at 67 pre-determined stations that form two sampling grids (Section 9.2 MF-07-11 Chartlet and Section 9.3 MF-07-11 Station Locations): 1) east Kodiak Island grid, and 2) Semidi Islands grid. The east Kodiak grid includes nearshore areas previously shown to be rich pollock nurseries. Occupation of the Semidi grid will extend a 4-year time series, which began September 2000. At each grid location, small midwater fishes will be sampled using a small-mesh midwater trawl (Stauffer/anchovy trawl) and potential prey will be sampled using a 1-m2 Tucker net. A bottom trawl (high-opening shrimp) will be used to collect arrowtooth flounder at select sites chosen to distribute the samples across the range of age-0 pollock relative abundance (0-100%). The CTD will be deployed near the start, middle, and end of sampling operations, for a total of three casts, to verify Sea-Cat performance. The cruise will end upon arrival at Dutch Harbor, Alaska at 08:00 ADT on Tuesday, September 16, 2007.

  - Station Locations – See Section 9.3 Cruise MF-07-11 Station Locations.

  - Station Operations – The following are operations to be conducted on this cruise.  The procedures for these operations are listed in the FOCI Standard Operating Instructions for NOAA Ship MILLER FREEMAN (SOI).  Operations not addressed in the SOI and changes to standard procedures are addressed below.

- CTD/Water Sample Operations (SOI 3.2.1),

- Midwater Trawls (SOI 3.2.9),

- Bottom Trawls (see Section 3.1.3),

- Tucker Trawls (SOI 3.2.11), and

- SIMRAD ER 60 Scientific Echosounder Monitoring (SOI 3.2.12).

  - Underway Operations – The following are underway operations to be conducted on this cruise.  The procedures for these operations are listed in the FOCI Standard Operating Instructions for NOAA Ship MILLER FREEMAN (SOI).  Operations not addressed in the SOI and changes to standard procedures are addressed below.

- Scientific Computer System (SCS) Data Acquisition (SOI 3.2.15.3),

- Acoustic Doppler Current Profiler (ADCP) Operations (SOI 3.2.15.2),

- Radiometer Operations (SOI 3.2.14)

- Fluorometer Monitoring (SOI 5.3), and

- Thermosalinograph monitoring (SOI 5.3).

  - Applicable Restrictions – None.

  - Small Boat Operations – None.

- FACILITIES

  - Equipment and Capabilities Provided by Ship

- Oceanographic winch with slip rings and 3-conductor cable terminated for CTD,

- Manual wire-angle indicator,

- Oceanographic winch with slip rings and 3-conductor cable terminated for the SBE SEACAT, for net tow operations,

- Sea-Bird Electronics’ SBE 911plus CTD system with stand, each CTD system should include underwater CTD, weights, and pinger.  There should be one deck unit and tape recorder for the two systems,

- 10-liter Niskin sampling bottles for use with rosette (whatever necessary for CTD calibration – no scientific samples will be collected),

- Conductivity and temperature sensor package to provide dual sensors on the CTD (primary),

- Two complete Sea-Bird Electronics’ SBE-19 SEACAT systems (1 primary system, 1 backup system),

- PMEL PC with SEASOFT software for CTD and SEACAT data collection and processing,

- Two complete Furuno netsonde systems,

- Meter block for plankton tows,

- Wire speed indicators and readout for both quarterdeck (Oceo) and both trawl (Rapp-Hydema) winches,

- For meteorological observations: 2 anemometers (one R. M. Young system interfaced to the SCS), calibrated air thermometer (wet-and dry-bulb) and a calibrated barometer and/or barograph,

- Freezer space for storage of biological and chemical samples (-80 oC and walk-in freezers),

- SIMRAD ER-60 echosounder,

- Bench space in DataPlot for PC, monitor, and printer,

- Scientific Computer System (SCS),

- Removable stern platform (removed),

- Laboratory space with exhaust hood, sink, lab tables and storage space,

- Sea-water hoses and nozzles to wash nets (quarterdeck and aft deck),

- Adequate deck lighting for night-time operations,

- Navigational equipment including GPS and radar,

- Safety harnesses for working on quarterdeck and fantail, and

- Ship’s crane(s) used for loading and/or deploying.

  - Equipment and Capabilities Provided by Scientists

  - Fish collecting gear:

- Two small-mesh midwater trawls (Stauffer/anchovy) equipped with 3-mm (1/8”) mesh codend liner,

- Two bottom trawls (high-opening shrimp) equipped with height regulator and tickler chain,

- Two pair steel-v trawl doors (each door: 5’x7’, 1250 lbs),

- All accessories to make trawls fishable (e.g., dandylines, pucker strings), and

- Spare web if available.

  - Plankton collecting gear:

- Two complete 1-m2 Tucker trawl plankton sampling systems (333-micron mesh net and all necessary accessories),

- Two complete Clarke-Bumpus ring net systems (150-micron mesh net and all necessary accessories),

- One 60-cm bongo sampling array (333-micron mesh net and all necessary accessories),

- One 20-cm bongo sampling array (150-micron mesh net and all necessary accessories), and

- Hardware to assemble 20-60 cm bongo array.

  - Miscellaneous scientific sampling, gear mending, and catch processing equipment:

      - 5 flowmeters, calibration data, hardware for attaching and maintaining them,

      - Fish baskets (15), dishpans (15), 5-gal buckets (4), and wading pool,

      - Two length board and strips for adult fish,

      - Three length boards for small fish,

      - Mechanical (RACE) and Marel platform (MACE) scales for catch weights,

      - Marel specimen scale (MACE),

      - Triple-beam balance for small fish weights,

      - Sieves, jar holder, funnels, squirt bottles,

      - 31 cases of 32-oz jars, closures, and labels,

      - 1000 Zip-loc bags (12”),

      - Scalpel handles (6) and scalpel blades for arrowtooth flounder stomach scans,

      - Material Data Safety Sheets (MSDS),

      - Preservatives and dispenser equipment,

      - Hazardous materials spill kit, and

      - Spare wire angle indicator.

        - Bookkeeping:

      - Binders and folders,

      - 3-ring hole punch,

      - Pencils, pens, paper,

      - Computer data backup media (e.g., CD, flash drive),

      - Computer (w/CD read/writer) and printer, and

      - Forms (paper and electronic versions)

        - COD,

        - haul,

        - catch,

        - length, and

        - stomach scan.

        - Software:

      - Excel 97 (lap-top),

      - Cruise Operations Database (COD).

        - Scientific ultra-cold (-80 oC) freezer.

- DISPOSITION OF DATA AND REPORTS

  - The following data products will be included in the cruise data package:

- NOAA Form 77-13d, Deck Log – Weather Observation Sheets,

- Electronic Marine Operations Abstracts,

- SCS backup - recordable compact diskette (CD-RW),

- Calibration Sheets for all ship's instruments used,

- PMEL CTD Weather Observation Logs,

- CTD Cast Information/Rosette Log,

- Autosalinometer Logs, and

- Ultra-cold Freezer Temperature Daily Log (SOI 5.4).

  - Pre and Post-cruise Meetings – Cruise meetings may be held in accordance with FOCI Standard Operating Instructions for NOAA Ship MILLER FREEMAN (SOI 5.5).

- ADDITIONAL PROJECTS

  - Definition – Ancillary and piggyback projects are secondary to the objectives of the cruise and should be treated as additional investigations.  The difference between the two types of secondary projects is that an ancillary project does not have representation aboard and is accomplished by the ship's force.

  - Ancillary Projects – Any ancillary work done during this project will be accomplished with the concurrence of the Chief Scientist and on a not-to-interfere basis with the programs described in these instructions and in accordance with the NOAA Fleet Standing Ancillary Instructions.

Piggyback Projects – None

- HAZARDOUS MATERIALS

  - Inventory – See Section 9.4 Cruise MF-07-11 HAZMAT Inventory.

  - Material Safety Data Sheet (MSDS) – All MSDSs can be found on the OERD HAZMAT Emergency Guidelines – MSDS compact diskette dated January 2007 supplied to the ship. A copy of all required MSDS was delivered with the chemicals when ship was loaded.

- MISCELLANEOUS

  - Communications – Specific information on how to contact the NOAA Ship MILLER FREEMAN and all other fleet vessels can be found at:

http://www.moc.noaa.gov/phone.htm

  - Important Telephone and Facsimile Numbers and E-mail Addresses

    - Pacific Marine Environmental Laboratory (PMEL)

FOCI – Ocean Environmental Research Division (OERD2):

- (206) 526-4700 (voice)

- (206) 526-6485 (fax)

Administration:

- (206) 526-6810 (voice)

- (206) 526-6815 (fax)

E-Mail: FirstName.LastName@noaa.gov

    - Alaska Fisheries Science Center (AFSC)

FOCI – Resource Assessment and Conservation Engineering (RACE):

- (206) 526-4171 (voice)

- (206) 526-6723 (fax)

E-Mail: FirstName.LastName@noaa.gov

    - NOAA Ship MILLER FREEMAN – The iridium number is the preferred method of contact:

Homeport – Seattle, Washington:

- (206) 553-4589

- (206) 553-4581

- (206) 553-8344

United States Coast Guard – Kodiak, Alaska:

- (907) 487-9752

- (907) 487-9753

- (907) 487-4397

- (907) 487-4398

Iridium:

- (808) 659-5884

INMARSAT Mini-M:

- 011-872-761-267-346 (voice/PBX)

- 011-872-761-267-347 (voice)

- 011-872-761-267-348 (fax)

INMARSAT B:

- 011-872-330-394-120 (voice)

- 011-872-330-394-121 (fax)

E-Mail: NOAA.Ship.Miller.Freeman@noaa.gov (mention the person’s name in SUBJECT field)

    - Marine Operations Center, Pacific (MOP)

Operations Division (MOP1):

- (206) 553-4548 (voice)

- (206) 553-1109 (facsimile)

E-Mail: FirstName.LastName@noaa.gov

E-Mail to Radio Room: Radio.Room@noaa.gov

- APPENDICES

  - MF-07-11 Equipment Inventory

| Equipment | Quantity | Dimension | Weight |  | Total Weight |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Trawl door | 4 | 5’x7’ | 1250 | lbs | 5000 |  | lbs |
| Otter trawls (midwater & bottom) | 4 | 5’x5’x5’ | 1000 | lbs | 4000 |  | lbs |
| 1-m2 Tucker trawl frame | 2 | 2’x2’x5’ | 100 | lbs | 200 |  | lbs |
| 60-cm bongo frame | 1 | 8"x26"x60" | 25 | lbs | 25 |  | lbs |
| 20-cm bongo frame | 1 | 8"x14"x16" | 10 | lbs | 10 |  | lbs |
| Formaldehyde containers | 3 | 20-L | 40 | lbs | 120 |  | lbs |
| Sodium borate containers | 1 | 20-L | 40 | lbs | 40 |  | lbs |
| Cases, Glass Jars, 32-oz | 30 | 8"x12"x15" | 50 | lbs | 1,500 |  | lbs |
| Miscellaneous Gear Trunks | 4 | 20"x22"x36" | 80 | lbs | 320 |  | lbs |
| Misc. gear bundle (baskets, etc) | 1 | 5’x5’x5’ | 200 | lbs | 200 |  | lbs |
| TOTAL: |  |  |  |  | 11,415 | lbs |  |

  - MF-07-11 Chartlet

  - MF-07-11 Station Locations

| Station | Cross shelf lines | Alongshelf lines | Lat. deg. | Lat. min. | Long. deg. | Long. min. | Lat. DD.DD | Long. DDD.DD |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 29I | 29 | I | 58 | 33.0 | 151 | 26.40 | 58.55 | 151.44 |
| 29H | 29 | H | 58 | 18.6 | 151 | 0.00 | 58.31 | 151.00 |
| 29G | 29 | G | 58 | 3.6 | 150 | 34.20 | 58.06 | 150.57 |
| 29F | 29 | F | 57 | 46.8 | 150 | 4.20 | 57.78 | 150.07 |
| 28F | 28 | F | 57 | 38.4 | 150 | 25.80 | 57.64 | 150.43 |
| 28G | 28 | G | 57 | 52.8 | 150 | 54.00 | 57.88 | 150.90 |
| 28H | 28 | H | 58 | 7.2 | 151 | 22.20 | 58.12 | 151.37 |
| 28I | 28 | I | 58 | 21.0 | 151 | 48.60 | 58.35 | 151.81 |
| 27I | 27 | I | 58 | 7.2 | 152 | 4.80 | 58.12 | 152.08 |
| 27H | 27 | H | 57 | 57.6 | 151 | 41.40 | 57.96 | 151.69 |
| 27G | 27 | G | 57 | 43.8 | 151 | 12.60 | 57.73 | 151.21 |
| 27F | 27 | F | 57 | 27.6 | 150 | 48.60 | 57.46 | 150.81 |
| 26F | 26 | F | 57 | 16.8 | 151 | 10.20 | 57.28 | 151.17 |
| 26G | 26 | G | 57 | 31.2 | 151 | 34.20 | 57.52 | 151.57 |
| 26H | 26 | H | 57 | 46.8 | 152 | 3.00 | 57.78 | 152.05 |
| 26I | 26 | I | 58 | 2.4 | 152 | 22.20 | 58.04 | 152.37 |
| 25H | 25 | H | 57 | 38.4 | 152 | 24.00 | 57.64 | 152.40 |
| 25G | 25 | G | 57 | 21.0 | 151 | 54.00 | 57.35 | 151.90 |
| 25F | 25 | F | 57 | 6.6 | 151 | 30.00 | 57.11 | 151.50 |
| 24F | 24 | F | 56 | 58.2 | 151 | 48.60 | 56.97 | 151.81 |
| 24G | 24 | G | 57 | 11.4 | 152 | 12.60 | 57.19 | 152.21 |
| 24H | 24 | H | 57 | 23.4 | 152 | 29.40 | 57.39 | 152.49 |
| 24I | 24 | I | 57 | 30.0 | 152 | 51.60 | 57.50 | 152.86 |
| 23I | 23 | I | 57 | 18.6 | 153 | 6.60 | 57.31 | 153.11 |
| 23H | 23 | H | 57 | 12.0 | 152 | 49.20 | 57.20 | 152.82 |
| 23G | 23 | G | 57 | 2.4 | 152 | 31.20 | 57.04 | 152.52 |
| 23F | 23 | F | 56 | 48.6 | 152 | 7.20 | 56.81 | 152.12 |
| 22F | 22 | F | 56 | 39.6 | 152 | 26.40 | 56.66 | 152.44 |
| 22G | 22 | G | 56 | 54.0 | 152 | 49.20 | 56.90 | 152.82 |
| 22H | 22 | H | 57 | 2.4 | 153 | 6.60 | 57.04 | 153.11 |
| 21H | 21 | H | 56 | 57.6 | 153 | 25.80 | 56.96 | 153.43 |
| 21G | 21 | G | 56 | 44.4 | 153 | 11.40 | 56.74 | 153.19 |
| 21F | 21 | F | 56 | 28.2 | 152 | 45.00 | 56.47 | 152.75 |
| 20F | 20 | F | 56 | 19.2 | 153 | 4.80 | 56.32 | 153.08 |
| 20G | 20 | G | 56 | 34.8 | 153 | 30.60 | 56.58 | 153.51 |
| 20H | 20 | H | 56 | 43.8 | 153 | 48.00 | 56.73 | 153.80 |
| 10B | 10 | B | 56 | 13.3 | 155 | 17.10 | 56.20 | 155.29 |
| 10C | 10 | C | 56 | 36.0 | 155 | 49.20 | 56.60 | 155.82 |
| 10D | 10 | D | 56 | 51.6 | 156 | 11.40 | 56.86 | 156.19 |
| 10E | 10 | E | 56 | 58.8 | 156 | 23.40 | 56.98 | 156.39 |
| 9E | 9 | E | 56 | 51.0 | 156 | 51.60 | 56.85 | 156.86 |
| 9D | 9 | D | 56 | 41.4 | 156 | 34.80 | 56.69 | 156.58 |
| 9C | 9 | C | 56 | 25.2 | 156 | 12.60 | 56.42 | 156.21 |
| 9B | 9 | B | 56 | 3.7 | 155 | 38.50 | 56.06 | 155.64 |
| 8B | 8 | B | 55 | 55.2 | 156 | 1.80 | 55.92 | 156.03 |
| 8C | 8 | C | 56 | 16.2 | 156 | 32.40 | 56.27 | 156.54 |
| 8D | 8 | D | 56 | 30.0 | 156 | 54.60 | 56.50 | 156.91 |
| 8E | 8 | E | 56 | 41.4 | 157 | 16.80 | 56.69 | 157.28 |
| 6E | 6 | E | 56 | 35.4 | 157 | 48.00 | 56.59 | 157.80 |
| 6D | 6 | D | 56 | 19.8 | 157 | 25.20 | 56.33 | 157.42 |
| 6C | 6 | C | 56 | 1.8 | 157 | 1.80 | 56.03 | 157.03 |
| 6B | 6 | B | 55 | 42.0 | 156 | 31.80 | 55.70 | 156.53 |
| 5B | 5 | B | 55 | 31.8 | 156 | 54.20 | 55.53 | 156.90 |
| 5C | 5 | C | 55 | 52.2 | 157 | 21.00 | 55.87 | 157.35 |
| 5D | 5 | D | 56 | 9.0 | 157 | 46.20 | 56.15 | 157.77 |
| 5E | 5 | E | 56 | 25.8 | 158 | 7.20 | 56.43 | 158.12 |
| 4E | 4 | E | 56 | 6.6 | 158 | 18.60 | 56.11 | 158.31 |
| 4D | 4 | D | 55 | 58.2 | 158 | 7.20 | 55.97 | 158.12 |
| 4C | 4 | C | 55 | 43.2 | 157 | 42.60 | 55.72 | 157.71 |
| 4B | 4 | B | 55 | 22.2 | 157 | 15.00 | 55.37 | 157.25 |
| 3B | 3 | B | 55 | 14.6 | 157 | 37.90 | 55.24 | 157.63 |
| 3C | 3 | C | 55 | 32.4 | 158 | 1.20 | 55.54 | 158.02 |
| 3D | 3 | D | 55 | 49.2 | 158 | 26.40 | 55.82 | 158.44 |
| 3E | 3 | E | 55 | 56.4 | 158 | 38.40 | 55.94 | 158.64 |
| 2E | 2 | E | 55 | 53.4 | 159 | 6.60 | 55.89 | 159.11 |
| 2D | 2 | D | 55 | 39.0 | 158 | 45.60 | 55.65 | 158.76 |
| 2C | 2 | C | 55 | 22.2 | 158 | 22.20 | 55.37 | 158.37 |
| 2B | 2 | B | 55 | 5.4 | 157 | 59.40 | 55.09 | 157.99 |
| 1B | 1 | B | 54 | 54.5 | 158 | 20.80 | 54.91 | 158.35 |
| 1C | 1 | C | 55 | 11.4 | 158 | 44.40 | 55.19 | 158.74 |
| 1D | 1 | D | 55 | 28.2 | 159 | 7.20 | 55.47 | 159.12 |
| 1E | 1 | E | 55 | 42.0 | 159 | 27.00 | 55.70 | 159.45 |

9.4  MF-07-11 HAZMAT Inventory

| Chemical | CAS Number | Respondee | Org | Qty | H | F | R | Storage Color Code | Hazard Class | Packing Group Number | UN | Reportable Quantity | Response Indices |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Formaldehyde | 50-00-0 | M. Wilson | AFSC | 60-L | 3 | 2 | 2 | Flammable | 3 & 8 | III | 1198 | 100 LBS | 1 |
| Sodium Borate | 1330-43-4 | M. Wilson | AFSC |  | 1 | 0 | 0 | General | Not regulated |  |  |  | 2 |
| Spill Response 1: Ventilate area of leak or spill. Remove all sources of ignition. Wear appropriate personal protective equipment. Isolate hazard area. Keep unnecessary and unprotected personnel from entering. Contain and recover liquid when possible. Use non-sparking tools and equipment. Collect liquid in an appropriate container or absorb with an inert material (e. g., vermiculite, dry sand, or earth), and place in a chemical waste container. Do not use combustible materials, such as saw dust. Do not flush to sewer! If a leak or spill has not ignited, use water spray to disperse the vapors, to protect personnel attempting to stop leak, and to flush spills away from exposures. U.S. Regulations (CERCLA) requires reporting spills and releases to soil, water and air in excess of reportable quantities. The toll free number for the U.S. Coast Guard National Response Center is (800) 424-8802. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Spill Response 2: Ventilate area of leak or spill. Wear appropriate personal protective equipment. Pick up and place in a suitable container for reclamation or disposal, using a method that does not generate dust. |  |  |  |  |  |  |  |  |  |  |  |  |  |

9.5  Deemed Exports-NAO 207-12

The procedures for foreign nationals are listed in the FOCI Standard Operating Instructions for NOAA Ship MILLER FREEMAN (SOI), Section 9.0.  There are no foreign nationals on this cruise.

- MF-07-11 Projected removal of fish biomass per sample:

|  |  |  |  |  | Arrowtooth flounder |
| --- | --- | --- | --- | --- | --- |
| Sample | Number of Hauls | Walleye pollock | Capelin | Eulachon |  |
| CTD | 3 | 0 | 0 | 0 | 0 |
| Tucker | 72 | <1kg | <1kg | <1kg | <1kg |
| Midwater trawl | 72 | <1kg | <1kg | <1kg | 0 |
| Bottom trawl | 30 | 0 | 0 | 0 | 1kg |