Alaska Fisheries Science Center

7600 Sand Point Way Northeast

BIN C15700, Building 4

Seattle, Washington  98115-0070

May 5, 2008	F/AKC1: th

## Commanding Officer

NOAA Ship Oscar Dyson

- CRUISE INSTRUCTIONS:  	DY0809, ECHO INTEGRATION-TRAWL SURVEY OF WALLEYE

POLLOCK ON THE BERING SEA SHELF

1.0  SCHEDULE - AREA OF OPERATIONS

Scientists from the Alaska Fisheries Science Center (AFSC) will conduct an echo integration-trawl (EIT) survey of walleye pollock (Theragra chalcogramma) on the eastern Bering Sea (EBS) shelf from Port Moller, Alaska, to Cape Navarin in the Russian EEZ aboard the NOAA ship Oscar Dyson from 1 June to 31 July 2008 for a total of 60 sea days (see figure in Appendix 1).  Permission has not yet been granted by the Russian government to conduct research in the Russian EEZ. The cruise will begin and end in Dutch Harbor, Alaska.

2.0  VESSEL ITINERARY

May 30-31		Embark scientists in Dutch Harbor.

Jun 1			Leg 1: Sphere calibration of acoustic systems in Captains Bay

(1200-1800). Transit to survey start in Bristol Bay.

Jun 2-18		Echo integration-trawl survey of the EBS shelf.  Transit to

Dutch Harbor.

Jun 19		Inport Dutch Harbor.

Jun 20 		Transit to survey resume point.

Jun 21–Jul 9	Leg 2: Echo integration-trawl survey of the EBS shelf. Arrive Dutch Harbor 0900 July 9.  Overnight in Dutch Harbor.

Jul 10  		Leg 3: Sphere calibration of acoustic systems in Captains

Bay (1200-1800). Transit to survey resume point.

July 11-29		Echo integration-trawl survey of the EBS shelf and the Cape

Navarin area, Russia.  Intervessel comparison with Miller         Freeman.

Jul 30		Sphere calibration of acoustic systems in Captains Bay

(1500-2100).

Jul 31		End of cruise. Scientists debark.

3.0  SCIENTIFIC OBJECTIVES

The primary objectives of the cruise are to:

  - collect echo integration data and trawl data necessary to determine the distribution, biomass, and biological composition of walleye pollock on the eastern Bering Sea shelf and in the Cape Navarin area;

  - collect pollock target strength data with hull-mounted or lowered transducers for use in scaling echo integration data to estimates of absolute abundance;

  - calibrate the ER60 acoustic system using standard sphere calibration techniques;

  - collect physical oceanographic data (temperature and salinity profiles, and chlorophyll samples) at selected sites (Appendix 1), continuously collect sea surface temperature and salinity data, and collect periodic water samples from the pumped system;

  - assess the effect of light intensity and light penetration on the distribution and behavior of walleye pollock in the eastern Bering Sea;

  - conduct an inter-vessel comparison study with the NOAA Ship Miller Freeman during leg 3.

  - conduct inter-vessel comparison experiments with an acoustic buoy system.

  - conduct a seabird census survey.  U.S. Fish and Wildlife Service scientists will conduct this work (Appendix 2);

  - conduct trawl hauls (AWT and Methot) to ground truth multi-frequency echo integration data collection.

  - Conduct a marine mammal census survey.  National Marine Mammal Laboratory scientists will conduct this work (Appendix 3).  Details will be provided as soon as they are determined.

Secondary objectives of the cruise include scientific research requested by AFSC and other investigators.  Detailed descriptions of ancillary projects associated with this cruise will be provided as soon as possible.  Significant changes to these projects that affect vessel operations will be communicated as soon as they are known.

4.0 OPERATIONAL PLANS

Prior to the Leg 3, the vessel should be trimmed to the extent possible and the draft marks recorded, while simultaneously collecting PosMV (pitch/roll) data.  Vessel trim draft marks should also be recorded at cruise end - again with the PosMV recording to the SCS system.  To reduce vessel motion and thus improve the quality of the inter-vessel comparison data, we request that the vessel use the roll tank when sea conditions warrant.

4.1 The primary EIT survey operations will be conducted during daylight hours (approximately 17-18 hours per day).  Acoustic data will be collected continuously along a series of parallel transects with a Simrad ER60 echo integration system incorporating centerboard-mounted transducers at 18, 38, 70, 120, and 200 kHz.  The vessel must not operate other echo sounders or acoustic equipment that interfere with collection of scientific acoustic data. The need for ADCP information is currently under review. If required, the ADCP will be operated using a sequential trigger system. The bow thrusters, Doppler speed log and bridge Furuno depth sounder should all be secured, as they degrade the quality of acoustic data. Transect spacing will be 20 nm.  Trackline endpoints will be provided as soon as they are available.   Ship speed is expected to average 12.0 knots in favorable conditions.

Regular nighttime operations will require participation of the deck crew.  These will include collection of target strength data, additional trawling, CTD deployments and other requested special scientific projects.

EIT survey operations require that an Aleutian wing trawl (AWT) and an 83-112 bottom trawl without roller gear are loaded onto the net reels. Codend liner mesh size will be 1.25 in. for both nets.  A second AWT and 83-112 will be stowed on board the vessel as backup gear. The backup AWT will be equipped with a small mesh (0.5-inch) liner.  Fishbuster doors will be used with all trawls.  We request that the chief boatswain keep a trawl gear logbook to record any modifications made to trawl gear during the cruise.  Small fishes and macrozooplankton will be sampled using the Methot and Marinovich trawls.

Midwater and bottom trawl hauls will be made to identify echo sign and provide pollock samples and other biological data.  An average of 2-3 trawl hauls per 24 hrs is anticipated.  On occasion, trawling will occur more frequently.  Preservation of some Methot samples will require formalin, other Methot samples will require use of the -80 C freezer.  Work with live euphausiids collected during special Methot tows will require use of the controlled environment room and access to pumped seawater from a hose or tap. Haul duration will be kept to the minimum necessary to ensure an adequate sample.  Biological data collected from each haul will include species composition by weight and number, sex composition, length frequencies, whole fish and ovary weights, maturities, and otoliths.  For reference, Table 1 provides a list of species captured during the summer 2007 EIT survey.

4.2 Pollock target strength measurements will be made on an opportunistic basis. These measurements are used to validate the relationship between pollock length and target strength. Data will be collected when certain conditions (i.e., low fish densities, single species, unimodal size composition, appropriate depth range) are encountered.  Collecting target strength data typically involves repeated passes over an aggregation of fish at a vessel speed of less than 3 knots. One or two trawl hauls are made to provide species composition and biological data. When calm seas are encountered along with the above-mentioned conditions, a second approach to collecting target strength data may be attempted: with the vessel stopped, a “drop TS” assembly containing a 38-kHz transducer will be lowered to a depth just above the fish sign.

4.3 Three standard sphere calibrations of the centerboard-mounted scientific acoustic systems (18, 38, 70, 120, and 200 kHz) are planned: at the start and end of the cruise and at the start of Leg 3.  Calibrations will take place in Captains Bay.  This requires anchoring the vessel at the bow and stern and suspending a calibration sphere assembly directly beneath the vessel’s centerboard.  A CTD cast will be conducted prior to each calibration.

4.4 Conductivity-temperature-depth (CTD) data may be collected with the vessel’s Seabird Seacat system at trawl locations and at other selected locations, including collection of water samples from Niskin bottles.  Preservation of some CTD samples will require the -80 C freezer.  Filtration of water samples from the CTD for chlorophyll will be done using the rig provided by FOCI (already on board), but may require use of the ship's laboratory vacuum system as a backup. Temperature and depth profile data will be collected with a Seabird SBE39 micro-bathythermograph attached to the trawl headrope. Vertical temperature profiles may be collected at selected locations along transects by using expendable bathythermographs (XBTs).  The Scientific Computing System (SCS) is configured to log data from various sensors during the cruise. During the intervessel comparison experiment, we request that the PosMV GPS data stream be collected at a 5-Hz collection rate to provide pitch/roll/heave data. At all other times, we request a 1-Hz data collection rate.

4.5 Small, self-contained light meters will be attached to a rail on the

ship's flying bridge and to the sled for the 3rd wire trawl sonar in order to measure light at the surface and at depth.   Mounting hardware will be provided, and equipment will be mounted and downloaded periodically by trained MACE personnel.  This project should not impact science operations, or place an additional burden on the deck crew.

4.6  During leg 3 of the survey, an inter-vessel comparison will be conducted with the NOAA ship Miller Freeman.  The Miller Freeman will be simultaneously conducting transects on a parallel course at a distance of 0.5 nm.  For some transects, the Miller Freeman will be to port – for others, to starboard.  Transect starts, break, resumes, and ends will be coordinated between the bridges of the two vessels. Transect spacing for the Oscar Dyson is fixed. Transect spacing for the Miller Freeman will vary because its position to port or starboard of the Oscar Dyson will be randomized.  During the survey, dedicated inter-vessel comparison experiments with the Miller Freeman will be conducted in selected areas of high fish density. One vessel will follow behind the other at a distance of 1.0 nmi and a horizontal offset of 0.1 nmi.  The leader choice for each dedicated transect will be randomized. This follow-the-leader configuration will also be adopted when the two vessels are in transit to the survey area.  Also during Leg 3, data will be collected with the ADCP system in an attempt to observe behavioral changes as the vessel passes over fish.  We do not anticipate using the ADCP during Legs 1 and 2.

4.7  The Oscar Dyson and Miller Freeman together will participate in an experiment involving a free-floating buoy containing echosounding equipment.  The buoy will be deployed and recovered by the Oscar Dyson on an opportunistic basis.  The duration that the buoy is at liberty will vary between 2-6 hours. The scientist in charge will be aboard the Oscar Dyson.  Detailed discussions of each buoy deployment will occur between the scientist in charge and the field operations officers of both vessels immediately before each deployment. After the buoy is released and its trajectory determined, the vessels will follow each other, running a racetrack course past the buoy keeping roughly equal spacing between vessels.  During each pass, the estimated distance at the closest point of approach (CPA) between the buoy and vessel, time of CPA, and vessel speed will be recorded by a scientist stationed on the bridge to assist where needed.  Nearly continuous visual and radar fixes will be taken on the buoy after it is deployed.  Because the acoustic buoy operates at 38 kHz, the vessel must not operate other echo sounders or acoustic equipment, which may interfere with collection of scientific acoustic data.

5.0 SCIENTIFIC PERSONNEL

5.1  The principal investigator is Neal Williamson phone (206) 526-6417, email Neal.Williamson@noaa.gov FAX 206-526-6723, AFSC, Seattle, WA.

5.2  The Chief Scientist has the authority to revise or alter the technical portions of the instructions provided that, after consultation with the Commanding Officer, it is ascertained that the proposed changes will not:  1) jeopardize the safety of personnel on the ship; 2) exceed the time allotted for the project; 3) result in undue additional expense; or 4) alter the general intent of the cruise instructions.

5.3  All scientific personnel are required to have a completed NOAA Health Services questionnaire aboard before embarking. Clearances are valid for 2 years for scientists under age 50 and 1 year for age 50 and over.

5.4  Scientific Staff:

Leg 1

Sex/

Name		  		Nationality		Position			Organization

Neal Williamson		M/USA		    Chief Scientist	AFSC

Sarah Stienessen		F/USA		    Fish. Biologist	AFSC

Abigail McCarthy        F/USA		 Fish. Biologist	   AFSC

William Floering        M/USA		 Fish. Biologist	   PMEL

Scott Furnish		   M/USA		 IT Specialist	   AFSC

Darin Jones		   M/USA		 Fish. Biologist     AFSC

Marty Reedy	         M/USA		 Seabird observer	   USFW

Nathan Jones		   M/USA		 Seabird observer	   USFW

Mikhail Stepanenko	   M/Russia		 Fish. Biologist	   TINRO

Susan Yin 		   F/USA		 Mar. Mammal Biol.   NMML

TBN			   F/USA		 Mar. Mammal Biol.   NMML

TBN			   F/USA		 Mar. Mammal Biol.   NMML

Leg 2

Sex/

Name		  		Nationality		Position			Organization

Paul Walline		M/USA		    Chief Scientist	AFSC

Mike Guttormsen		M/USA		    Fish. Biologist	AFSC

Stan Kotwicki		   M/USA		 Fish. Biologist	   AFSC

Scott Furnish		   M/USA		 IT Specialist	   AFSC

Abigail McCarthy        F/USA		 Fish. Biologist	   AFSC

Denise McKelvey         F/USA		 Fish. Biologist	   AFSC

TBN    			   -/USA		 Seabird observer	   USFW

TBN  			   -/USA		 Seabird observer	   USFW

Mikhail Stepanenko	   M/Russia		 Fish. Biologist	   TINRO

Susan Yin		   F/USA		 Mar. Mammal Biol.   NMML

TBN			   -/USA		 Mar. Mammal Biol.   NMML

TBN			   -/USA		 Mar. Mammal Biol.   NMML

TBN 			   -/USA		 Marine Scientist    BSIERP

TBN                     -/USA           Marine Scientist    BSIERP

Leg 3

Sex/

Name		  		Nationality		Position			Organization

Alex De Robertis		M/USA		    Chief Scientist	AFSC

Chris Wilson		M/USA		    Fish. Biologist	AFSC

Taina Honkalehto        M/USA		 Fish. Biologist	   AFSC

M. Elizabeth Conners	   F/USA		 Fish. Biologist	   AFSC

Rick Towler		   M/USA		 IT Specialist	   AFSC

Darin Jones		   M/USA		 Fish. Biologist     AFSC

Liz Labunski		   F/USA		 Seabird observer	   USFW

TBN			   -/USA		 Seabird observer	   USFW

Mikhail Stepanenko	   M/Russia		 Fish. Biologist	   TINRO

TBN			   -/USA		 Mar. Mammal Biol.   NMML

TBN 		         -/USA		 Mar. Mammal Biol.   NMML

TBN			   -/USA		 Mar. Mammal Biol.   NMML

AFSC - Alaska Fisheries Science Center, Seattle, WA

BSIERP - Bering Sea Integrated Ecosystem Research Program.

NOAA – National Oceanic and Atmospheric Administration

NMML – National Marine Mammal Laboratory, Seattle WA

TINRO - Pacific Research Institute of Fisheries and Oceanography

Vladivostok, Russia

USFWS – U.S. Fish and Wildlife Service

PMEL – Pacific Marine Environmental Laboratory

6.0  EQUIPMENT

6.1  Scientific gear was loaded and mounted onto the vessel prior to its departure from Seattle in February 2008.  Two 83-112 bottom trawls will be transferred (via FTS) from a chartered commercial fishing vessel to the Oscar Dyson on or about May 31.

6.2  Acoustic Equipment        Quantity   Vessel  Project

Simrad ER60 system                  1       --       X

Backup Simrad ER60 system	        1       --       X

Simrad ES18 transducer              1       --       X

Simrad ES38B transducer             1       --       X

Simrad ES70 transducer              1	    --	 X

Simrad ES120-7C transducer		  1	    --	 X

Simrad ES200-7C transducer		  1	    --	 X

Standard target & suspension

assembly                          *       --       X

GPS (with NEMA 183 to ER60)         2        X	--

ES60 Bridge sounder (50/200 kHz)    1        X      --

Furuno FE-700 fathometer            1        X	--

Simrad SM2000 system			  1        --      X

Simrad ME70 system			  1        --      X

Acoustic buoy system			  1        --      X

Lowered transducer system (with

Simrad ES38DD transducer)        1        --      X

6.3  Trawling Equipment1        Quantity    Vessel  Project

- Aleutian wing trawl with

accessories (e.g., 1.25"

and 0.5" mesh liners)		  2       --       X

83-112 bottom trawl w/o

roller gear 				  2       --       X

Dandylines (10 fm x ½ in.)          *       --       X

Dandylines (30 fm x 5/8 in.) 	  *	    –-       X

Fishbuster door with accessories  2 set     --       X

Spare webbing & twine               *       --       X

Spare hardware                      *       --       X

3rd wire Simrad FS-70 net sonar w/ winch

and accessories	              2        X      --

Simrad ITI net mensuration system   2        X      --

Furuno CN24-40 headrope transducer  1        X      --

Tom weights (500 lbs. each)       4 items   --       X

Tom weights (250 lbs. each)       4 items   --       X

Methot net with accessories      	  2       --     	 X

Marinovich trawl w/ restrictor	  1       --       X

Miscellaneous supplies              *       --       X

6.4  Oceanographic Equipment    Quantity   Vessel  Project

Seabird CTD System           	  2        X       X

ADCP with PC computer               *        X      --

Seabird SBE39                       2       --       X

XBTs                                *       --       X

6.5  Biological Sampling Equip. Quantity   Vessel  Project

Fish lab conveyor system		  1        X      --

Catch sorting and weighing table    1        X     	--

Dynamometer                         2       --       X

Marel M60 60 kg scale (electr.) 	  2       --       X

Marel M60  6 kg scale (electr.)     2       --       X

Platform scale (mechanical)         2       --       X

Fish baskets                       30       --       X

Biological supplies (misc.)         *       --       X

6.6  Computing equipment        Quantity   Vessel  Project

IBM compatibles (w/XP Op.System)    *       --       X

Dell PowerEdge MACEBASE Server	  1       --	 X

Printers                            *       --       X

Scientific Computing System (SCS)	  1	     X      --

Fisheries Scientific

Computer System (FSCS)	        1        X       X

- Note:  "*" indicates amount not specified.

- 1 Trawling equipment specifications may be updated prior to the cruise.

6.7  The Chief Scientist shall be responsible for complying with MOCDOC 15, Fleet Environmental Compliance #07, Hazardous Material and Hazardous Waste Management Requirements for Visiting Scientists, released July 2002.  The MOCDOC website address is:

http://205.156.48.106/

By federal regulations and NOAA Marine and Aviation Operations policy, the ship may not sail without a complete inventory of all hazardous materials by name, and the anticipated quantity brought aboard, MSDS and appropriate neutralizing agents, buffers, and/or absorbents in amounts adequate to address spills of a size equal to the amount of chemicals brought aboard, and a chemical hygiene plan.  The Chief Scientist shall account for the amount of hazardous material arriving and leaving the vessel.

7.0  RECORDS AND REPORTS

7.1  An electronic Marine Operations Abstract (MOA) will be created to log all operations via daily transfers of position data from the ship's SCS system to MACE.  An appropriate logging interval will be chosen for automated track position data.  Specific events (and frequency) to be recorded will be decided at the beginning of the cruise.  Globe software will be available to log operations data as a backup.  All times should be recorded as Greenwich Mean Time (GMT).

7.2  The data set requested by the Chief Scientist from the ship will include the following:

    - Electronic files (MOA) from the SCS of all operations logged during

the cruise.

7.2.2  Backup media (e.g., DVDs) with all sensor data

logged to the Scientific Computer System (SCS).

7.3  Data Disposition:  The Chief Scientist will represent the AFSC lab director for data disposition.  A single copy of all data gathered by the vessel will be delivered to the Chief Scientist for forwarding to the AFSC lab director, who in turn will be responsible for distributing data to other investigators desiring copies.

7.4  Operational Reports:  Pertinent reports per MOC OPORDER 1.3 will be completed and forwarded.

7.5  Additional Reporting:  Any injuries or fatalities to, or incidental catch of, marine mammals as a result of activities of this project, shall be reported within 24 hours to Robyn Angliss, Deputy Director, National Marine Mammal Laboratory, at 206-526-4032, e-mail robyn.angliss@noaa.gov.

8.0  ADDITIONAL INVESTIGATIONS AND PROJECTS

8.1  Additional Investigations:  Any other work done during the cruise period will be subordinate to the main project and performed so as not to interfere with that outlined in these instructions.  The Chief Scientist will determine the priority of additional work relative to the main project.

8.2  Ancillary Projects:

8.2.1  Definition:  Ancillary projects are secondary to the objectives of the cruise and should be treated as additional investigations.  An ancillary project does not have representation aboard and is accomplished by the ship's personnel.

8.2.2. Ancillary Projects: Ancillary tasks will be accomplished in accordance with the NOAA Fleet Standing Ancillary Instructions.

9.0  MISCELLANEOUS

9.1  Navigation Control:  Primary control during the project will be GPS, supplemented by radar, visual, etc.  NEMA 183 data stream suitable for the ER60 must be provided from the GPS.

9.2  Pre- and post-cruise meetings will be held between the Commanding Officer and the Chief Scientist.  The pre-cruise meeting will identify day-to-day project requirements with regard to overtime and logistic support in order to best utilize ship personnel resources.  If serious problems are identified during the post-cruise meeting, the Commanding Officer shall notify the marine center by the most direct means available.  The Chief Scientist shall document identified problems in the Ship Operations Evaluation Form.

9.3  At the start of the cruise, the Chief Scientist together with the Boatswain will record trawl ID and net liner ID numbers for those trawls on the reels.  If at any time a backup trawl is used, ID numbers for the backup will also be recorded.  At the end of each Leg, the Chief Scientist, Boatswain and FOO will assess the condition of each trawl and provide the AFSC Net Shed with a status report.

10.0 COMMUNICATIONS

10.1 Daily email via the Internet will be maintained between the AFSC and the Oscar Dyson.  Radio contact will be maintained when possible.  A scientific progress report will be sent to AFSC via email or other means when requested by the Chief Scientist.  An AFSC cellular telephone will be used for scientific communications where possible.

10.2  Because it is sometimes necessary for the scientific staff to communicate with other research vessels, commercial vessels, and shore-based NOAA facilities, the Chief Scientist or his designee may request the use of radio transceivers aboard the vessel.  The acoustics lab has a VHF radio and a station license.  Scientific personnel will occasionally use the lab radio for communications and will notify the bridge before doing so.

10.3  The Oscar Dyson is equipped with Iridium, Wavetalk, INMARSAT (a telephone/ teletype satellite communication system), and Rapifax.  The scientific staff will be obligated to pay for any incoming or outgoing calls on these systems. Iridium is estimated at about $0.34/minute. INMARSAT is estimated at $6.02 per minute for voice and $4. per minute for telex.

10.4  Communication with the commercial fishing fleet provides information that allows scientists to direct their efforts more efficiently.  The bridge will notify the Chief Scientist or his designee whenever such communication is received.

The Oscar Dyson’s home port is Kodiak, Alaska.  The telephone numbers for contacting the vessel are as follows:

IRIDIUM voice    011-881-676-310-050

INMARSAT B 011-872-336 995 910 (Voice Line 1)

INMARSAT B 011-872-336 995 920 (Voice Line 2)

INMARSAT B 011-872-336 995 911 (Fax)

For all areas outside Dutch Harbor:

CO 206-403-8433

XO 206-295-0775

OOD 206-295-0550

Dutch Harbor Only

CO 907-359-1801

XO 907-395-1802

DYSON OOD: 907 359 1916

DYSON BRIDGE: 907 358 1917

While the ship is at sea, email (text only) to scientific personnel should be addressed to mace.oscar.dyson@noaa.gov

For further vessel specifications, please visit the Oscar Dyson website http://www.moc.noaa.gov/od/

___________________________        ________________________

CAPT Michele Bullock, NOAA	     Dr. Doug DeMaster

Commanding Officer        	     Science and Research Director

Marine Operations Center,          Alaska Fisheries Science Center

Pacific                            206-526-4000

APPENDIX 1

CTD sampling

Goal:

Collect a systematic, representative set of conductivity-temperature-depth (CTD) observations during MACE EBS acoustic surveys, to complement temperature traces from midwater and bottom trawls conducted on acoustic and trawl surveys in the EBS.  Use a sampling strategy that is likely to encourage collection of these data in the same way on future surveys and minimize the impact on other survey operations.

Procedure:

- In the course of approximately one daylight day of ship-time over the entire survey, have ship’s survey tech conduct CTD a cast at or near the nominal locations listed at the end of this document.  These stations are of high priority, i.e., the ship should stop and do the station during the daytime if it does not make logistical sense to pick the station up during nighttime ops instead. CTDs may be deployed along the survey trackline nearest the nominal location.

- Also, conduct a CTD cast sometime during each night, in addition to the high priority CTD stations listed.  The exact location of nighttime CTDs is not critical; the night-break/day-resume transect point is a good location.  Try to fill in “holes” in the plot of high priority stations.  Don’t bother doing a nighttime CTD within 20nmi of another CTD.

- During each CTD cast, make sure that conductivity, temperature, pressure, and fluorescence data are collected on the downcast.  On the upcast, ask the survey tech to trip a Niskin bottle on every other cast at the top or bottom of the cast (i.e. cast 1, collect a water sample at the bottom of the cast; cast 2, no water sample; cast 3, collect a water sample at the top of the cast; etc.) and collect a salinity sample from the Niskin for later analysis (see Notes).

- At the end of the cruise, the survey tech should provide copies of the CTD files along with other shipboard data (SCS, MOA, etc.)

Notes:

- If we go to mother Russia:  do at least 3 CTDs in these waters at the northern end of survey transects.  These would be high priority stations, in addition to nightly CTDs.

- We will be routinely collecting water samples to calibrate the submersible fluorometer (extracted chlorophyll) during DY0809.

- Salinity samples should be collected in PMEL sample bottles provided and held for later analysis.  These samples should be collected from the Niskin bottle in the following manner.  First, make sure the Niskin closed properly and did not leak (if it did not close properly, note this on the CTD sheet and don’t collect a sample).  Second, rinse the empty salinity sample bottle and cap (tall, clear, numbered bottles with screw caps in the grey plastic boxes from PMEL) two or three times with sample seawater from the Niskin.  Third, fill the sample bottle from the Niskin and seal the cap tightly.  Fourth, note the sample bottle number on the CTD sheet, so it can be traced to cruise, date, location, station or cast number, and sample depth, etc.  Fifth, place the sample bottle back in the box.  The samples can be stored at room temperature until after the cruise.

Questions?  Call Patrick Ressler, 206-526-4785

Nominal High-Priority daytime CTD locations:

| Latitude | Longitude | Station details |
| --- | --- | --- |
| 56.866 | -164.046 | PMEL M-2 mooring |
| 57.857 | -168.874 | PMEL M-4 mooring |
| 54.997 | -165.166 | Groundfish station A-05 |
| 54.399 | -165.728 | Groundfish station AA-04 |
| 54.663 | -165.739 | Groundfish station Z-04 |
| 56.664 | -168.896 | Groundfish station F-19 |
| 56.664 | -170.116 | Groundfish station F-21 |
| 57.000 | -170.792 | Groundfish station G-22 |
| 58.664 | -170.439 | Groundfish station L-21 |
| 59.335 | -171.202 | Groundfish station N-22 |
| 59.915 | -171.918 | Groundfish station P-23 |
| 58.687 | -174.934 | Groundfish station L-28 |
| 58.999 | -175.020 | Groundfish station M-28 |
| 60.331 | -178.096 | Groundfish station Q-32 |
| 60.998 | -176.969 | Groundfish station S-30 |
| 61.614 | -175.780 | Groundfish station U-28 |
| If Russia |  |  |
| 62.328 | -177.299 |  |
| 62.333 | -179.481 |  |
| 61.570 | -181.295 |  |

High priority CTD locations on an example EBS shelf trackline

Appendix 2

Kathy Kuletz, Ph.D.

Migratory Bird Management

To:  Neal Williamson,

Thank you for the opportunity to include seabird observers on board the Oscar Dyson during the 2008 echo integration-trawl survey on the Bering Sea shelf.  The region covered during this cruise was surveyed for seabirds in the 1970s and 1980s during summer months.  The extensive coverage of the Bering Sea shelf region during this cruise, with associated oceanographic and biological data, makes this cruise a priority for obtaining current data on seabird species distribution and abundance.  The 2008 cruise, together with the seabird data collected during the 2007 and 2006 seasons, will provide valuable comparisons to historic data in the North Pacific Pelagic Seabird Database (NPPSD).

It is the goal of the U. S. Fish and Wildlife Service (USFWS) to update the data in the NPPSD.  The NPPSD, in conjunction with associated oceanographic and biological data, will provide a long-term dataset for researchers and managers investigating ecosystem changes in the Bering Sea.  With support from the North Pacific Research Board, the USFWS has initiated an at-sea seabird monitoring program. This program will utilize vessels of opportunity, and NOAA has offered the support of research vessels when space is available.

Two USFWS seabird observers will conduct observations on an opportunistic basis when the vessel is underway.  Observers will be equipped with all necessary field gear, including a laptop computer with integrated GPS for data recording.  In most cases, one observer will operate from the bridge for several hours at a time, and observers will rotate duties.  Following established protocol, observers will conduct surveys during daylight hours and will record all marine birds and mammals within a set transect width, typically out to 300m on one side of the ship.  For each observation, the data entry program provides latitude/longitude, time, and environmental variables that can be altered in the date entry file as needed.

The seabird observation files will be proofed and entered into the NPPSD following the cruise.  A preliminary report will be provided to the NOAA Chief Scientist, and will include observation effort, maps of seabird transects and key species distribution, and number of sightings by species.

Sincerely,

Kathy Kuletz

Appendix 3

Nancy Friday, Ph.D.

Cetacean Assessment and Ecology Program

National Marine Mammal Laboratory

To:  Neal Williamson,

Thank you for the opportunity to include cetacean observers on board the NOAA ship Oscar Dyson during the Alaska Fisheries Science Center (AFSC) Midwater Assessment and Conservation Engineering’s (MACE) 2008 acoustic-trawl survey on the Bering Sea shelf.  It will be beneficial to add the 2008 survey data to data collected on past MACE acoustic-trawl surveys in 1999, 2000, 2002, and 2004. The extensive coverage of the Bering Sea shelf region during this cruise, with associated oceanographic and biological data, makes this cruise a priority for obtaining current data on cetacean species distribution and abundance.

Sightings of right whales (Eubalaena japonica) have been very rare in the North Pacific in the 1900s, since they were hunted to near extinction in the 1800s.  They have been considered one of the world’s most depleted species of large whale.  However, since 1996, small numbers of right whales have been sighted consistently in the eastern Bering Sea.  After a group of right whales was photographed in 1996, the National Marine Fisheries Service focused research on documenting the number of animals in that region, and has attempted to obtain photo-identification, biopsy, and acoustic data on the whales.  As part of this effort, in 1997, 1999, 2000, 2002, 2003, and 2004, cetacean scientists from the National Marine Mammal Laboratory (NMML) were placed on the NOAA ship Miller Freeman during MACE’s acoustic-trawl survey to conduct a line-transect survey along the acoustic survey tracklines.  If right whales were seen in favorable sea conditions, they were approached in a RHIB to collect identification photographs and video.  In addition, valuable distributional information was collected on other cetacean species throughout the study area, and photographic and biopsy collection was conducted on key species such as killer whales (Orcinus orca) and humpback whales (Megaptera novaeangliae), if time allowed.  The goal for the 2008 cruise is to conduct a similar cetacean line-transect survey along the acoustic tracklines, and to collect photographic and biopsy data on cetaceans, with a priority for any right whales that are seen, on a not-to-interfere basis with the acoustic trawl survey.  The cetacean sightings data will be used to estimate abundance and, in conjunction with abundance estimates from past MACE acoustic-trawl survey data, trends in abundance.  The cetacean distribution data, in conjunction with associated oceanographic and biological data, will provide data for modeling habitat use by different cetacean species on the eastern Bering Sea shelf.

The line-transect survey will be conducted on the flying bridge using two 25x150 power (Big Eye) binoculars.  Stands for the binoculars will be secured to the deck by Oscar Dyson personnel, prior to vessel departure in Dutch Harbor.  A computer will be stationed between the two observers, with a cable from the ship’s GPS to input the ship’s position.  During the acoustic-trawl survey, the cetacean survey will take place, weather permitting.  Two observers will scan for cetaceans, while a third will operate the computer.  Observers will rotate positions at coordinated intervals, with scheduled breaks (including meal times).  During inclement weather, one person will stand watch from the bridge, if permitted.

The cetacean survey leader will consult with the pollock survey chief scientist to determine if these is time for photo-identification and biopsy work based on the pollock survey schedule on a not-to-interfere basis.  If time is available and the cetacean leader identifies a cetacean group or individual that should be sampled, he or she will consult with the chief scientist for permission to stop the ship and conduct the photo-identification/biopsy work.  Photo-identification and biopsy sampling should preferably be conducted from a RHIB, but if weather does not permit or if a RHIB is not available or approved, it is possible to work from the bow of the Oscar Dyson.  The RHIB or ship driver will approach target animal(s) slowly with guidance from one of the cetacean scientists to position the boat in the optimal photo or biopsy position.  The cetacean team will obtain photographs and biopsies as quickly as possible, but may need time if the animals are difficult to work with.  Operations will be terminated when data collection is finished, or when they are asked to stop by the chief scientist because of time constraints or by the ship captain for safety reasons.  The cetacean leader will carry appropriate permits for conducting cetacean research.

Three personnel are required and will be determined by NMML staff.  They will be on duty whenever the ship is running a trackline or transiting in a straight line, as weather permits.  Survey equipment (approximately 2 pallets including Big Eyes and stands) will be shipped to Dutch Harbor, AK and be delivered Oscar Dyson by FTS.  If biopsy samples are collected, they will be placed in small vials containing DMSO.  Acetone will be used to clean the biopsy tips.  A very small amount of freezer space is required for biopsy samples.

Sincerely,

Nancy Friday