I. 	Cruise Overview

A  Departure:	  Depart Dutch Harbor, Alaska, at 1500 hours on Thursday, May 6, 2010.

Arrival:	    Arrive Dutch Harbor, Alaska, at 0800 hours on Tuesday, May 18, 2010.

B.  Operating Area:  Eastern Bering Sea

C.  Summary of Objectives:

Examine the interactions among climate, weather, and the recruitment of fishes in the eastern Bering Sea. We will conduct an ichthyoplankton and zooplankton survey in the waters from the Pribilof Islands in the north to the Aleutian Islands in the south and along the Alaska Peninsula east to Bristol Bay. This work is needed to describe larval fish and zooplankton assemblages and determine how physical and biological factors affect the transport and survival of fish larvae.  The cruise is a collaboration between the North Pacific Research Board’s Bering Sea Integrated Ecosystem Research Program (BSIERP) and NOAA’s North Pacific Climate Regimes and Ecosystem Productivity (NPCREP).  Fish species of particular interest during this cruise are:  arrowtooth flounder (Atheresthes stomias), Pacific cod (Gadus macrocephalus) and walleye pollock (Theragra chalcogramma).  We will determine the horizontal and vertical distribution of these species as well as the abundance and distribution of their plankton prey.  Near real time discrimination of Atheresthes spp. larvae will be attempted at sea using molecular techniques.

D.  Participating Institutions:

NOAA – Alaska Fisheries Science Center (AFSC)

7600 Sand Point Way N.E.

Seattle, Washington 98115-6349

E.  Personnel (Science Party):

| Name | Gender | Affiliation | Title | Citizenship |
| --- | --- | --- | --- | --- |
| Jeffrey Napp | Male | AFSC | Chief Scientist | USA |
| Deborah Blood | Female | AFSC | Res. Fisheries Biologist | USA |
| Jay Clark | Male | AFSC | Fisheries Biologist | USA |
| Daniel Cooper | Male | AFSC | Res. Fisheries Biologist | USA |
| Lisa DeForest | Female | AFSC | Fisheries Biologist | USA |
| Stacy Remple | Female | AFSC | Fisheries Biologist | USA |
| Tracey Smart | Female | UW | Postdoctoral Associate | USA |
| Brian Hoover | Male | USF&WS | Seabird Observer | USA |

- Administrative

1.  Points of Contacts:

Chief Scientist

Dr. Jeffrey M. Napp

NOAA – Fisheries, Alaska Fisheries Science Center

7600 Sand Point Way NE

Seattle, WA  98115

(206) 526-4148 (V); (206) 526-6723 (FAX)

Jeff.Napp@NOAA.gov

Field Operations Officer

LT Sarah Duncan,

NOAA Ship Oscar Dyson

(206) 295-0550 (Cell)

Sarah.Duncan@NOAA.gov

2.  Diplomatic Clearances:  N/A

3.  Licenses and Permits:

DOC/NOAA/Scientific Research Permit #2010-B1

State of Alaska, Fisheries Research Permit (pending)

II.	Operations

A.  Cruise Plan/Itinerary

| Date | Activity |
| --- | --- |
| May 4 | Embark 3 Scientists in Dutch Harbor, Alaska |
| May 5 | Load equipment; Assemble & test MOCNESS, Embark remaining Scientists |
| May 6 | Depart Dutch Harbor 1500 hrs and proceed to first station in Unimak Pass |
| May 6 – 18 | Conduct survey in Eastern Bering Sea |
| May 18 | Arrive Dutch Harbor 0800 hrs; disembark Scientists |

B.  Staging and Destaging:

1.  Staging Plan – We request early arrival and berthing on 4 May for 3 Scientists.  The Scientists will begin assembling and testing the MOCNESS the morning of 5 May, and will need the assistance of the ship’s Electronics Technician on 5 May to check the connectivity and termination of the wire used to tow the MOCNESS.  The majority of the equipment necessary for the cruise will be loaded onto NOAA Ship OSCAR DYSON on May 5th in Dutch Harbor, and we will need the assistance of a crew member to operate the ship’s crane.  During the cruise we will require dedicated use of the wet, chemistry, and dry labs for sample and equipment preparation and request as much counter and cabinet space as possible. We will use the Dry lab for SeaCat, MOCNESS, and CTD operations.

2.  De-staging Plan – The majority of our equipment (and all samples) will stay on the ship for the following cruise (DY-10-05; Chief Scientist - Annette Dougherty) after which all equipment will be removed.  The MOCNESS frame will be removed from the ship on 18 May for transport and storage in Dutch Harbor at OSI.

C.  Operations to be Conducted: We will conduct operations 24/7.

1.  Underway Operations --– The ship's Scientific Computer System (SCS) shall operate throughout the cruise, acquiring and logging data from navigation, meteorological, and oceanographic sensors. See FOCI Standard Operating Instructions (SOI 5.2 and SOI 5.3) for specific requirements.  Marine mammal and seabird operations will be conducted as a piggyback project.  The observer will need access to the Bridge and a small amount of counter space for his papers and computer.  We anticipate deploying 3 satellite-tracked drifters at selected stations within the survey grid in water ≥ 70 m depth (SOI 3.2.11).

- Station Operations –. Sampling locations will be chosen from a grid of approximately 208 stations in the waters between the Pribilof Islands and the northern sides of the eastern Aleutian Islands and Alaska Peninsula.  At each station we will collect ichthyo- and zooplankton samples.  During the regular grid survey, the Sameoto neuston net will be deployed first.

The Sameoto neuston net will collect fish larvae in the surface layer.  The vessel should be moving slowly ahead, about 1.5 to 2.0 knots, so that the net is fishing half in and half out of the water. The exact speed necessary varies with sea conditions and is a learning process. Lower the neuston net to the surface with a crane and pay out 10 to 15 meters of wire or line. It may be necessary to adjust the ship's speed to maintain the proper skimming action.  Start the stopwatch when the net starts to fish and tow the net for approximately 9.5 minutes, unless otherwise instructed. After 9.5 minutes, decrease vessel speed to retrieve the net. Read and record flow meter revolutions, duration of tow, and add any comments on the COD form.  Samples from the neuston net will be preserved in 1.8% buffered Formaldehyde (5% formalin). Marks in the MOA should be made at surface (in) and surface (out).

After the Sameoto neuston net, a Marine Assessment Monitoring and Prediction (MARMAP) Bongo tow (SOI 3.2.2) will be conducted. The SBE 19plus SEACAT, the 20-cm Bongo (20BON) net with 0.150-mm mesh nets and the 60-cm Bongo (60BON) net mounted with 0.333 and 0.505-mm mesh nets will all be mounted together for this tow. Grid station bongo tows will be to a depth of 300 meters, or to 5 meters off bottom, whichever is shallowest. Marks in the MOA should be made at surface (in), at-depth, and surface (out).  The nets should be towed at a speed that maintains a 45 degree wire angle for the duration of the tow.  The ship’s Survey Technician will call out wire angles to the Bridge every 30 seconds or so.  The sample from Bongo Net 1 (0.505 mm) will be preserved in its entirety in 1.8% buffered formaldehyde solution (5% formalin) and the sample from Net 2 (0.333 mm), whenever time allows, will be rough sorted, and the contents identified.  If Atheresthes spp. or other fish larvae specified by A. Matarese are found in the rough sort, then these larvae will be removed and saved for other purposes. The remainder of the sample will be preserved for zooplankton.

The MOCNESS will be used several times during the cruise to collect diel series (24-hr station) of the vertical distribution of larvae (SOI 3.2.5).  This will occur at stations with high larval counts of the target species.  At each of these stations a CTD and CalVET tow (SOI 3.2.6) will occur after the MOCNESS.  Samples will be preserved in formalin.  Marks for MOCNESS tows should be surface (in), at-depth, one mark for each subsequent closed net, and surface (out). The associated CTD and CalVET tows will collect water samples for microzooplankton, chlorophyll (SOI 3.2.10), and nutrients. Marks for CTD casts should be surface (in), at-depth, each bottle trip, and surface (out).

Along preselected transects we will also conduct CTD casts using a Sea-Bird Electronics SBE 911plus CTD system (SOI 3.2.1).

If time allows, the Continuous Underway Fish Egg Sampler (CUFES) will be used during one or two transects in areas of high fish egg density (e.g. around the Pribilof Islands).  We anticipate deploying 3 satellite-tracked drifters at selected stations within the survey grid.

D.  Dive Plan  --  N/A

E.  Applicable Restrictions  --  None known

III.	Facilities

A.  Equipment and Capabilities Provided by the Ship:

  - Hydrographic winch with slip rings and 3-conductor cable terminated for CTD,

    - Manual wire angle indicator,

  - Hydrographic winch with slip rings and 3-conductor cable terminated for the SBE-19 + SEACAT, for net tow operations,

  - Sea-Bird Electronics’ SBE-19plus SEACAT system,

  - Sea-Bird Electronics SBE 911plus CTD system with rosette, each CTD system should include underwater CTD, weights, and pinger. There should be one deck unit for the two systems,

  - Conductivity and temperature sensor package to provide dual sensors on the CTD (primary),

  - Niskin Bottles:  at least (4) 10 liter bottles, and as many as are available

  - Underway fluorometer,

  - Wire speed indicators and readout for both hydrographic winches visible in Dry Lab where SEACAT operations occur,

  - For meteorological observations: 2 anemometers (one R. M. Young system interfaced to the SCS), calibrated air thermometer (wet-and dry-bulb) and a calibrated barometer and/or barograph,

  - Freezer space for storage of biological and chemical samples (both blast and storage freezers, -20° C and -80° C) turned on and operating,

  - SIMRAD ES-60 and SIMRAD EK-60 echosounders,

  - Use of Pentium PC in Dry and/or Computer Lab for data analysis,

  - Scientific Computer System (SCS),

  - Video monitors in Dry, Chemistry, and Wet labs for viewing SCS and Electronic MOA output,

  - Laboratory space with exhaust hood, sink, lab tables, and storage space,

  - Sea-water hoses and spray nozzles to wash nets (quarterdeck),

  - Adequate deck lighting for night-time operations,

  - Navigational equipment including GPS and radar,

  - Safety harnesses for working on starboard sampling station/hero platform, and

  - Ship’s crane(s) used for loading and/or deploying gear and supplies.

B.   Equipment and Capabilities Provided by the Scientists:

  - Sea-Bird Electronics SBE 911plus CTD system (backup) (PMEL),

  - Sea-Bird Electronics’ SBE-19plus SEACAT system, (backup) (AFSC),

  - PMEL PC with SEASOFT software for CTD data collection and processing,

  - Fluorometer, light meter, and 02 sensor to be mounted on CTD,

  - CTD stand modified for attachment of fluorometer,

  - Conductivity and temperature sensor package to provide dual sensors on the CTD (backup),

  - CTD rosette sampler,

  - 5 liter Niskin bottles (6)

  - 20-cm and 60-cm Bongo sampling arrays,

  - Sameoto neuston net and frame,

  - MOCNESS nets, frame, and cart

  - Manual wire-angle indicator,

  - Spare manual wire angle indicator,

  - Miscellaneous scientific sampling and processing equipment,

  - Microscopes for examining, sorting, and measuring fish eggs and larvae,

  - Molecular genetics equipment,

  - ARGOS drifters

  - Cruise Operations Database (COD) software and forms, and

  - Miscellaneous scientific sampling and processing equipment.

IV.	Hazardous Materials

A.	Policy and Compliance:

The Chief Scientist is responsible for complying with MOCDOC 15, Fleet Environmental Compliance #07, Hazardous Material and Hazardous Waste Management Requirements for Visiting Scientists, released July 2002.  Documentation regarding those requirements will be provided by the Chief of Operations, Marine Operations Center, upon request.

By Federal regulations and NOAA Marine and Aviation Operations policy, the ship may not sail without a complete inventory of all hazardous materials by name and the anticipated quantity brought aboard, MSDS and appropriate neutralizing agents, buffers, and/or absorbents in amounts adequate to address spills of a size equal to the amount of chemical brought aboard. The amount of hazardous material arriving and leaving the vessel shall be accounted for by the Chief Scientist.

B.	Radioactive Isotopes:  N/A

C.	HazMat Inventory:

| Chemical | CAS Number | Respondee | Org. | Qty | H | F | R | Storage Color Code | Hazard Class | Packing Group Number | UN | Reportable Quantity | Response Indices |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Formaldehyde 37% | 50-00-0 | Napp | AFSC | 3, 20-L | 3 | 2 | 2 | Flammable | 3 & 8 | III | 1198 | 100 LBS | 1 |
| Ethyl Alcohol | N/A | Napp | AFSC | 2, 4-L | 3 | 3 | 1 | Flammable | 3 | I, II, III | 1987 |  | 1 |
| 95% denatured Alcohol | N/A | Napp | AFSC | 2, 4-L | 2 | 3 | 1 | Flammable | 3 | I, II, III | 1993 |  | 1 |
| Ethylene glycol | 107-21-1 | Napp | AFSC | 1, 250- ml | 2 | 1 | 1 | General | Not regulated | N/A |  | 5,000 lbs | 2 |
| Sodium Borate Solution, Saturated | mix | Napp | AFSC | 20-L | 1 | 0 | 0 | General | Not regulated | N/A |  |  | 2 |

V.	Additional Projects

A.  Supplementary (“Piggyback”) Projects:  Secondary objectives of the cruise include:

1.  marine mammal and seabird operation by the USF&WS.

2.  collection of underway groundtruth chlorophyll, nutrient, and dissolved oxygen samples for E. Cokelet (PMEL)

3.  collection of larval pollock for R. Heintz (AFSC-Juneau).

B.  NOAA Fleet Ancillary Projects:  N/A

VI.	Disposition of Data and Reports

A.  Data Responsibilities: The following data products will be supplied by the vessel and included in the cruise data package:

NOAA Form 77-13d – Deck Log – Weather Observation Sheets,

Electronic Marine Operations Abstracts,

SCS backup – recordable compact diskette (CD-RW),

Calibration Sheets for all ship's and scientific instruments used,

PMEL CTD weather observation log

CTD Cast Information/Rosette Log,

Scientific Freezer Temperature Daily Log, and

Controlled Environmental Room Temperature Log.

B.  Pre and Post Cruise Meeting:

Cruise meetings may be held in accordance with FOCI Standard Operating Instructions (SOI 5.5).

Pre-Cruise Meeting:  Prior to departure, the Chief Scientist will conduct a meeting of the scientific party to train them in sample collection and inform them of cruise objectives. Some vessel protocols, e.g., meals, watches, etiquette, etc. will be presented by the ship’s Operations Officer.

Post-Cruise Meeting: Upon completion of the cruise, a meeting will normally be held at 0830 (unless prior alternate arrangements are made) and attended by the ship’s officers, the Chief Scientist and members of the scientific party, the Vessel Coordinator and the Port Captain to review the cruise.  Concerns regarding safety, efficiency, and suggestions for improvements for future cruises should be discussed.  Minutes of the post-cruise meeting will be distributed to all participants by email, and to the Commanding Officer and Chief of Operations, Marine Operations Center.

- Ship Operation Evaluation Report:

Within seven days of the completion of the cruise, a Ship Operation Evaluation form is to be completed by the Chief Scientist. The preferred method of transmittal of this form is via email to OMAO.Customer.Satisfation@noaa.gov . If email is not an option, a hard copy may be forwarded to:

Director, NOAA Marine and Aviation Operations

8403 Colesville Road, Suite 500

Silver Spring, MD  20910

VII.	Miscellaneous

A.	Miscellaneous – Meals and Berthing:

Meals and berthing are required for up to 7 scientists. Meals will be served 3 times daily beginning one hour before scheduled departure, extending throughout the cruise, and ending two hours after the termination of the cruise. Since the watch schedule is split between day and night, the night watch may often miss daytime meals and will require adequate food and beverages (for example a variety of sandwich items, cheeses, fruit, milk, juices) during what are not typically meal hours. Special dietary requirements for scientific participants will be made available to the ship’s command at least seven days prior to the survey.

Berthing requirements, including number and gender of the scientific party, will be provided to the ship by the Chief Scientist. The Chief Scientist and Commanding Officer will work together on a detailed berthing plan to accommodate the gender mix of the scientific party taking into consideration the current make-up of the ship’s complement. The Chief Scientist is responsible for ensuring the scientific berthing spaces are left in the condition in which they were received; for stripping bedding and linen return; and for the return of any room keys which were issued. The Chief Scientist is also responsible for the cleanliness of the laboratory spaces and the storage areas utilized by the scientific party, both during the cruise and at its conclusion prior to departing the ship.

All NOAA scientists will have proper travel orders when assigned to any NOAA ship. The Chief Scientist will ensure that all non NOAA or non Federal scientists aboard also have proper orders. It is the responsibility of the Chief Scientist to ensure that the entire scientific party has a mechanism in place to provide lodging and food and to be reimbursed for these costs in the event that the ship becomes uninhabitable and/or the galley is closed during any part of the scheduled project.

All persons boarding NOAA vessels give implied consent to comply with all safety and security policies and regulations which are administered by the Commanding Officer. All spaces and equipment on the vessel are subject to inspection or search at any time. All personnel must comply with OMAO's Drug and Alcohol Policy dated May 7, 1999 which forbids the possession and/or use of illegal drugs and alcohol aboard NOAA Vessels.

- Miscellaneous – Medical Forms and Emergency Contacts:

The NOAA Health Services Questionnaire (NHSQ, Revised: 08/08) must be completed in advance by each participating scientist. The NHSQ can be obtained from the Chief Scientist or the NOAA website at http://www.omao.noaa.gov/medical/NHSQ_Final_wi_Instructions_fill.pdf. The completed form should be sent to the Regional Director of Health Services at Marine Operations Center. The participant can mail, fax, or scan the form into an email using the contact information below. The NHSQ should reach the Health Services Office no later than 4 weeks prior to the cruise to allow time for the participant to obtain and submit additional information that health services might require before clearance to sail can be granted. Please contact MOC Health Services with any questions regarding eligibility or completion of the NHSQ. Be sure to include proof of tuberculosis (TB) testing, sign and date the form, and indicate the ship or ships the participant will be sailing on. The participant will receive an email notice when medically cleared to sail if a legible email address is provided on the NHSQ.

Contact information:

Regional Director of Health Services		Regional Director of Health Services
	Marine Operations Center – Atlantic			Marine Operations Center - Pacific
	439 W. York Street					1801 Fairview Avenue East
	Norfolk, VA 23510					Seattle, WA 98102
	Telephone 757.441.6320				Telephone 206.553.8704
	Fax 757.441.3760					Fax 206.553.1112
	E-mail MOA.Health.Services@noaa.gov		Email MOP.Health-Services@noaa.gov

Prior to departure, the Chief Scientist must provide a listing of emergency contacts to the Executive Officer for all members of the scientific party, with the following information: name, address, relationship to member, and telephone number.

- Miscellaneous – Shipboard Safety

Wearing open-toed footwear or shoes that do not completely enclose the foot (such as sandals or clogs) outside of private berthing areas is not permitted. Steel-toed shoes are required to participate in any work dealing with suspended loads, including CTD deployments and recovery. The ship does not provide steel-toed boots. Hard hats are also required when working with suspended loads. Work vests are required when working near open railings and during small boat launch and recovery operations. Hard hats and work vests will be provided by the ship when required.

Miscellaneous – Communications

A progress report on operations prepared by the Chief Scientist may be relayed to the program office.  Sometimes it is necessary for the Chief Scientist to communicate with another vessel, aircraft, or shore facility.  Through various modes of communication, the ship is able to maintain contact with the Marine Operations Center on an as needed basis.  These methods will be made available to the Chief Scientist upon request, in order to conduct official business.  Due to a new directive from Marine Operations Center, the ship must charge the science party for all calls made on the cell or sky-cell telephone. INMARSAT, Sky Cell and cellular communication costs shall be reimbursed to the ship for telephone calls made by all scientific personnel.  Currently, Sky Cell and cellular telephone services are about $0.89 per minute and INMARSAT MiniM is around $1.68 per minute for voice.  These charges will be assessed against the program after the ship receives the bill.  There is generally a three month delay receiving the bill for review. The Chief Scientist will be required to keep a log of all calls made by the science party.

  - NOAA Ship OSCAR DYSON – Telephone methods listed in order of increasing expense.

  - United States Coast Guard – Kodiak, Alaska:

  - • (907) 487-9752

  - • (907) 487-9753

  - • (907) 487-4397

  - • (907) 487-4398

  - Cellular:

  - • (206) 604-7122 (CO)

  - • (206) 295-0775 (XO)

  - • (206) 295-0550 (OPS)

  - • (206) 295-0670 (CME)

  - Wavetalk

  - • 1-800-668-4950-toll free

  - INMARSAT B:

  - • 011-872-336-995-910 (voice line 1)

  - • 011-872-336-995-920 (voice line 2)

  - • 011-872-336-995-911 (fax)

  - Iridium:

  - 011-8816-7631-0050

  - E-Mail: NOAA.Ship.Oscar.Dyson@noaa.gov (mention the person’s name in SUBJECT field.)

Operations Division (MOP1)

  - • (206) 553-4548 (voice)

  - • (206) 553-1109 (facsimile)

  - E-Mail: FirstName.LastName@noaa.gov

- Miscellaneous – IT Security

Any computer that will be hooked into the ship's network must comply with the NMAO Fleet IT Security Policy prior to establishing a direct connection to the NOAA WAN. Requirements include, but are not limited to:

(1)  Installation of the latest virus definition (.DAT) file on all systems and performance of a virus scan on each system. 
(2)  Installation of the latest critical operating system security patches. 
(3)  No external public Internet Service Provider (ISP) connections.

Completion of these requirements prior to boarding the ship is preferable.

Non-NOAA personnel using the ship's computers or connecting their own computers to the ship's network must complete NOAA’s IT Security Awareness Course within 3 days of embarking.

F.	Foreign National Guests Access to OMAO Facilities and Platforms: N/A

Appendices

Figure 1.  Potential grid stations for DY10-04

Table 1.  Potential Grid Stations for DY10-04.

| Station | LatDeg | LatMin | LongDeg | LongMin | DecLat | DecLong |
| --- | --- | --- | --- | --- | --- | --- |
| UPA | 54 | 19.78 | -165 | 24.43 | 54.3297 | -165.4072 |
| UPC | 54 | 22.29 | -165 | 17.06 | 54.3715 | -165.2843 |
| UPE | 54 | 24.90 | -165 | 9.01 | 54.4150 | -165.1502 |
| UPG | 54 | 27.64 | -165 | 0.83 | 54.4607 | -165.0138 |
| T4 | 56 | 1.27 | -160 | 59.07 | 56.0211 | -160.9845 |
| T7 | 56 | 14.45 | -161 | 11.92 | 56.2409 | -161.1987 |
| T10 | 56 | 27.64 | -161 | 24.85 | 56.4607 | -161.4141 |
| T13 | 56 | 40.83 | -161 | 37.84 | 56.6805 | -161.6307 |
| W7 | 56 | 7.29 | -161 | 35.62 | 56.1216 | -161.5937 |
| W10 | 56 | 20.48 | -161 | 48.50 | 56.3414 | -161.8084 |
| W13 | 56 | 33.67 | -162 | 1.46 | 56.5612 | -162.0243 |
| Z7 | 56 | 0.13 | -161 | 59.24 | 56.0022 | -161.9874 |
| Z10 | 56 | 13.32 | -162 | 12.08 | 56.2220 | -162.2014 |
| Z13 | 56 | 26.51 | -162 | 25.00 | 56.4418 | -162.4167 |
| AC7 | 55 | 52.97 | -162 | 22.79 | 55.8829 | -162.3799 |
| AC10 | 56 | 6.16 | -162 | 35.60 | 56.1027 | -162.5933 |
| AC13 | 56 | 19.35 | -162 | 48.47 | 56.3225 | -162.8079 |
| AF4 | 55 | 32.62 | -162 | 33.58 | 55.5437 | -162.5597 |
| AF7 | 55 | 45.81 | -162 | 46.27 | 55.7635 | -162.7712 |
| AF10 | 55 | 59.00 | -162 | 59.03 | 55.9833 | -162.9839 |
| AF13 | 56 | 12.19 | -163 | 11.87 | 56.2031 | -163.1979 |
| AI4 | 55 | 25.46 | -162 | 57.02 | 55.4243 | -162.9504 |
| AI7 | 55 | 38.65 | -163 | 9.68 | 55.6442 | -163.1613 |
| AI10 | 55 | 51.84 | -163 | 22.40 | 55.8640 | -163.3734 |
| AI13 | 56 | 5.03 | -163 | 35.20 | 56.0838 | -163.5867 |
| AL4 | 55 | 18.30 | -163 | 20.40 | 55.3050 | -163.3400 |
| AL7 | 55 | 31.49 | -163 | 33.02 | 55.5248 | -163.5503 |
| AL10 | 55 | 44.68 | -163 | 45.70 | 55.7446 | -163.7617 |
| AL13 | 55 | 57.87 | -163 | 58.46 | 55.9644 | -163.9743 |
| AO4 | 55 | 11.14 | -163 | 43.70 | 55.1856 | -163.7284 |
| AO7 | 55 | 24.33 | -163 | 56.28 | 55.4055 | -163.9380 |
| AO10 | 55 | 37.52 | -164 | 8.93 | 55.6253 | -164.1488 |
| AO13 | 55 | 50.71 | -164 | 21.65 | 55.8451 | -164.3608 |
| AR4 | 55 | 3.98 | -164 | 6.94 | 55.0663 | -164.1156 |
| AR7 | 55 | 17.17 | -164 | 19.48 | 55.2861 | -164.3246 |
| AR10 | 55 | 30.36 | -164 | 32.09 | 55.5059 | -164.5348 |
| AR13 | 55 | 43.54 | -164 | 44.77 | 55.7257 | -164.7461 |
| AU4 | 54 | 56.82 | -164 | 30.10 | 54.9469 | -164.5016 |
| AU7 | 55 | 10.01 | -164 | 42.60 | 55.1668 | -164.7100 |
| AU10 | 55 | 23.19 | -164 | 55.18 | 55.3866 | -164.9196 |
| AU13 | 55 | 36.38 | -165 | 7.81 | 55.6064 | -165.1302 |
| AX4 | 54 | 49.65 | -164 | 53.19 | 54.8276 | -164.8865 |
| AX7 | 55 | 2.84 | -165 | 5.66 | 55.0474 | -165.0943 |
| AX10 | 55 | 16.03 | -165 | 18.19 | 55.2672 | -165.3032 |
| AX13 | 55 | 29.22 | -165 | 30.80 | 55.4870 | -165.5133 |
| BA1 | 54 | 29.30 | -165 | 3.85 | 54.4884 | -165.0642 |
| BA4 | 54 | 42.49 | -165 | 16.22 | 54.7082 | -165.2703 |
| Station | LatDeg | LatMin | LongDeg | LongMin | DecLat | DecLong |
| BA7 | 54 | 55.68 | -165 | 28.64 | 54.9281 | -165.4774 |
| BA10 | 55 | 8.87 | -165 | 41.14 | 55.1479 | -165.6857 |
| BA13 | 55 | 22.06 | -165 | 53.71 | 55.3677 | -165.8951 |
| BD1 | 54 | 22.14 | -165 | 26.84 | 54.3691 | -165.4474 |
| BD4 | 54 | 35.33 | -165 | 39.17 | 54.5889 | -165.6529 |
| BD7 | 54 | 48.52 | -165 | 51.56 | 54.8087 | -165.8594 |
| BD10 | 55 | 1.71 | -166 | 4.02 | 55.0285 | -166.0670 |
| BD13 | 55 | 14.90 | -166 | 16.55 | 55.2483 | -166.2758 |
| BG1 | 54 | 14.98 | -165 | 49.77 | 54.2497 | -165.8295 |
| BG4 | 54 | 28.17 | -166 | 2.06 | 54.4695 | -166.0343 |
| BG7 | 54 | 41.36 | -166 | 14.41 | 54.6894 | -166.2402 |
| BG10 | 54 | 54.55 | -166 | 26.84 | 54.9092 | -166.4473 |
| BG13 | 55 | 7.74 | -166 | 39.33 | 55.1290 | -166.6555 |
| BJ1 | 54 | 7.82 | -166 | 12.62 | 54.1304 | -166.2104 |
| BJ4 | 54 | 21.01 | -166 | 24.88 | 54.3502 | -166.4147 |
| BJ7 | 54 | 34.20 | -166 | 37.20 | 54.5700 | -166.6200 |
| BJ10 | 54 | 47.39 | -166 | 49.58 | 54.7898 | -166.8264 |
| BJ13 | 55 | 0.58 | -167 | 2.04 | 55.0096 | -167.0340 |
| BJ16 | 55 | 13.77 | -167 | 14.56 | 55.2295 | -167.2427 |
| BJ19 | 55 | 26.96 | -167 | 27.16 | 55.4493 | -167.4526 |
| BJ22 | 55 | 40.15 | -167 | 39.82 | 55.6691 | -167.6636 |
| BJ25 | 55 | 53.33 | -167 | 52.55 | 55.8889 | -167.8758 |
| BJ28 | 56 | 6.52 | -168 | 5.35 | 56.1087 | -168.0892 |
| BJ31 | 56 | 19.71 | -168 | 18.23 | 56.3285 | -168.3039 |
| BJ34 | 56 | 32.90 | -168 | 31.19 | 56.5484 | -168.5198 |
| BJ37 | 56 | 46.09 | -168 | 44.21 | 56.7682 | -168.7369 |
| BJ40 | 56 | 59.28 | -168 | 57.32 | 56.9880 | -168.9554 |
| BJ43 | 57 | 12.47 | -169 | 10.51 | 57.2078 | -169.1751 |
| BJ46 | 57 | 25.66 | -169 | 23.77 | 57.4276 | -169.3961 |
| BJ49 | 57 | 38.85 | -169 | 37.11 | 57.6475 | -169.6185 |
| BM1 | 54 | 0.66 | -166 | 35.42 | 54.0110 | -166.5903 |
| BM4 | 54 | 13.85 | -166 | 47.63 | 54.2308 | -166.7939 |
| BM7 | 54 | 27.04 | -166 | 59.92 | 54.4507 | -166.9986 |
| BM10 | 54 | 40.23 | -167 | 12.27 | 54.6705 | -167.2045 |
| BM13 | 54 | 53.42 | -167 | 24.68 | 54.8903 | -167.4114 |
| BM16 | 55 | 6.61 | -167 | 37.17 | 55.1101 | -167.6195 |
| BM19 | 55 | 19.80 | -167 | 49.72 | 55.3299 | -167.8287 |
| BM22 | 55 | 32.98 | -168 | 2.35 | 55.5497 | -168.0391 |
| BM25 | 55 | 46.17 | -168 | 15.04 | 55.7696 | -168.2507 |
| BM28 | 55 | 59.36 | -168 | 27.81 | 55.9894 | -168.4635 |
| BM31 | 56 | 12.55 | -168 | 40.65 | 56.2092 | -168.6775 |
| BM34 | 56 | 25.74 | -168 | 53.56 | 56.4290 | -168.8927 |
| BM37 | 56 | 38.93 | -169 | 6.55 | 56.6488 | -169.1091 |
| BM40 | 56 | 52.12 | -169 | 19.61 | 56.8687 | -169.3269 |
| BM43 | 57 | 5.31 | -169 | 32.75 | 57.0885 | -169.5459 |
| BM46 | 57 | 18.50 | -169 | 45.97 | 57.3083 | -169.7662 |
| BM49 | 57 | 31.69 | -169 | 59.27 | 57.5281 | -169.9878 |
| BP4 | 54 | 6.69 | -167 | 10.32 | 54.1115 | -167.1720 |
| Station | LatDeg | LatMin | LongDeg | LongMin | DecLat | DecLong |
| BP7 | 54 | 19.88 | -167 | 22.57 | 54.3313 | -167.3762 |
| BP10 | 54 | 33.07 | -167 | 34.88 | 54.5511 | -167.5814 |
| BP13 | 54 | 46.26 | -167 | 47.26 | 54.7709 | -167.7877 |
| BP16 | 54 | 59.44 | -167 | 59.71 | 54.9908 | -167.9952 |
| BP19 | 55 | 12.63 | -168 | 12.23 | 55.2106 | -168.2038 |
| BP22 | 55 | 25.82 | -168 | 24.82 | 55.4304 | -168.4136 |
| BP25 | 55 | 39.01 | -168 | 37.47 | 55.6502 | -168.6245 |
| BP28 | 55 | 52.20 | -168 | 50.20 | 55.8700 | -168.8366 |
| BP31 | 56 | 5.39 | -169 | 3.00 | 56.0898 | -169.0500 |
| BP34 | 56 | 18.58 | -169 | 15.87 | 56.3097 | -169.2645 |
| BP37 | 56 | 31.77 | -169 | 28.82 | 56.5295 | -169.4803 |
| BP40 | 56 | 44.96 | -169 | 41.84 | 56.7493 | -169.6973 |
| BP43 | 56 | 58.15 | -169 | 54.94 | 56.9691 | -169.9156 |
| BP46 | 57 | 11.34 | -170 | 8.11 | 57.1889 | -170.1352 |
| BP49 | 57 | 24.52 | -170 | 21.37 | 57.4088 | -170.3562 |
| BS31 | 55 | 58.23 | -169 | 25.28 | 55.9705 | -169.4214 |
| BS34 | 56 | 11.42 | -169 | 38.12 | 56.1903 | -169.6353 |
| BS37 | 56 | 24.61 | -169 | 51.02 | 56.4101 | -169.8504 |
| BS40 | 56 | 37.80 | -170 | 4.00 | 56.6300 | -170.0667 |
| BS43 | 56 | 50.99 | -170 | 17.06 | 56.8498 | -170.2843 |
| BS46 | 57 | 4.17 | -170 | 30.19 | 57.0696 | -170.5032 |
| BS49 | 57 | 17.36 | -170 | 43.40 | 57.2894 | -170.7234 |
| BV31 | 55 | 51.07 | -169 | 47.51 | 55.8511 | -169.7918 |
| BV34 | 56 | 4.26 | -170 | 0.30 | 56.0710 | -170.0050 |
| BV37 | 56 | 17.45 | -170 | 13.16 | 56.2908 | -170.2194 |
| BV40 | 56 | 30.64 | -170 | 26.11 | 56.5106 | -170.4351 |
| BV43 | 56 | 43.83 | -170 | 39.13 | 56.7304 | -170.6521 |
| BV46 | 56 | 57.01 | -170 | 52.22 | 56.9502 | -170.8703 |
| BV49 | 57 | 10.20 | -171 | 5.39 | 57.1701 | -171.0898 |
| BY31 | 55 | 43.91 | -170 | 9.67 | 55.7318 | -170.1611 |
| BY34 | 55 | 57.10 | -170 | 22.42 | 55.9516 | -170.3737 |
| BY37 | 56 | 10.29 | -170 | 35.24 | 56.1714 | -170.5874 |
| BY40 | 56 | 23.48 | -170 | 48.14 | 56.3913 | -170.8024 |
| BY43 | 56 | 36.66 | -171 | 1.12 | 56.6111 | -171.0187 |
| BY46 | 56 | 49.85 | -171 | 14.17 | 56.8309 | -171.2362 |
| BY49 | 57 | 3.04 | -171 | 27.30 | 57.0507 | -171.4550 |