I. 	Cruise Overview

A  Departure:	  Depart Dutch Harbor, Alaska, at 1200 hours on Thursday,
                             May 26, 2011.

Arrival:	    Arrive Kodiak Island, Alaska, at 0800 hours on Saturday, June4, 2011.

B.  Operating Area:  Gulf of Alaska

C.  Summary of Objectives:

The objectives of this cruise are to conduct an ichthyoplankton survey and process studies in the region between the Shumagin Islands and Shelikof Strait so that we may estimate the abundance, transport, and factors influencing the survival of young walleye pollock larvae.  We will also occupy stations on Line 8 to continue our 26-year time series of environmental and biological conditions in Shelikof Strait.  In addition to this sampling, stations selected from the main grid for the GOA-IERP research project will involve the deployment of the neuston gear to acquire larval fish of four target species.

D.  Participating Institutions:

NOAA – Alaska Fisheries Science Center (AFSC)

7600 Sand Point Way N.E.

Seattle, Washington 98115-6349

E.  Personnel (Science Party):

| Name | Gender | Affiliation | Title | Citizenship |
| --- | --- | --- | --- | --- |
| Annette Dougherty | Female | AFSC | Chief Scientist | USA |
| Kevin Bailey | Male | AFSC | Research Fisheries Biologist | USA |
| Steve Porter | Male | AFSC | Research Fisheries Biologist | USA |
| Tiffany Vance | Female | AFSC | IT Specialist | USA |

- Administrative

1.  Points of Contacts:

Chief Scientist

Annette Dougherty

NOAA – Fisheries, Alaska Fisheries Science Center

7600 Sand Point Way NE

Seattle, WA  98115

(206) 526-6523 (V); (206) 526-6723 (FAX)

Annette.Dougherty@NOAA.gov

Field Operations Officer

LT Sarah Duncan,

NOAA Ship Oscar Dyson

(206) 295-0550 (Cell)

Sarah.Duncan@NOAA.gov

2.  Diplomatic Clearances:  N/A

3.  Licenses and Permits:

DOC/NOAA/Scientific Research Permit #2010-B1

State of Alaska, Fisheries Research Permit (pending)

II.	Operations

A.  Cruise Plan/Itinerary

| Date | Activity |
| --- | --- |
| May 25 | Embark 4 Scientists in Dutch Harbor, Alaska |
| May 26 | Depart Dutch Harbor 1200 hrs and proceed to first station in Shumagin Islands |
| June 4 | Arrive Kodiak Island 0800 hrs; disembark Scientists |

B.  Staging and Destaging:

1.  Staging Plan – All equipment necessary for the cruise will be loaded onto the NOAA Ship OSCAR DYSON  before leaving Seattle.  During the cruise we will require dedicated use of the wet, chemistry, and dry labs for sample and equipment preparation and request as much counter and cabinet space as is possible.

2.  De-staging Plan – AFSC personnel will off-load EcoFOCI gear and samples from NOAA Ship Oscar Dyson while the ship is Kodiak Island, Alaska the morning of June 4.  The scientific party will need assistance from the vessel (crane operator) to off-load the gear and samples.  A contracted shipping company will pick these up.

C.  Operations to be Conducted: We will conduct operations 24/7.

    - Underway Operations --– The ship's Scientific Computer System (SCS) shall operate throughout the cruise, acquiring and logging data from navigation, meteorological, and oceanographic sensors. See FOCI Standard Operating Instructions (SOI 5.2 and SOI 5.3) for specific requirements at http://www.pmel.noaa.gov/foci/operations/cruise_docs/FOCI_OD_SOI.pdf.

    - Station Operations – An ichthyoplankton survey will be conducted from the Shumagin Islands to Shelikof Strait. A total of 146 stations are planned. The standard gear for this survey will be a 60-cm bongo (SOI 3.2.2) with 0.505-mm mesh netting.  A SEACAT SBE19plus will be mounted above the bongo to provide depth, temperature, and salinity data.  Tows will be to 100 meters or 10 meters off the bottom where water depth is shallower.  Operations will begin at Line 135 (HB135) and proceed upstream to Line 185.  Live tows may be conducted with the bongos to examine larval walleye pollock condition if larvae ( 8-mm are found.  The neuston gear will be deployed at selected stations for the GOA-IERP project after the standard bongo has been conducted.  While we are working up the grid toward Kodiak Island, we will occupy stations on Line 8. Line 8 sampling will include 20-cm and 60-cm bongos and conductivity, temperature, and depth (CTD) (SOI 3.2.1) profiles with Niskin bottle samples for chlorophyll, microzooplankton, and nutrients.  Net tows at Line 8 are to 10 meters off the bottom.  The 60-cm bongo will be fitted with 0.505-mm and 0.333-mm mesh nets for Line 8 sampling while the 20-cm bongo mesh will be 0.153-mm.  On completion of Line 8, the 60-cm bongo will be refitted with the 0.505-mm mesh netting and cod ends on both sides of the frame and sampling will resume as before.

The samples collected from the 60-cm bongos (except for Line 8) will be processed in the following manner.  Net 1 will be preserved in 1.8% formaldehyde, buffered with sodium borate, and boxed for shipment at the end of the survey.  Net 2 samples will be sorted for walleye pollock larvae and all other fish larvae and preserved in 95% and 100% ethanol, respectively.  The rest of Net 2 will be discarded unless otherwise requested.  Both nets from the 60-cm bongo samples collected from Line 8 will be preserved in 1.8% formaldehyde and buffered with sodium borate.  From the 20-cm bongo, only net 1 will be preserved in buffered 1.8% formaldehyde.

Marks to the MOA will be made in the Survey Office (Dry Lab) by a scientist on-watch who will be monitoring the SEACAT operation throughout the station occupation.  Marks will be made at surface-in, at-depth, and surface-out.  The processing of SEACAT files will be the responsibility of the scientific personnel on watch.

D.  Dive Plan  --  N/A

E.  Applicable Restrictions  --  None known

III.	Facilities

A.  Equipment and Capabilities Provided by the Ship:

  - Hydrographic winch with slip rings and 3-conductor cable terminated for CTD,

    - Manual wire angle indicator,

  - Hydrographic winch with slip rings and 3-conductor cable terminated for the SBE-19 + SEACAT, for net tow operations,

  - Sea-Bird Electronics SBE-19plus SEACAT system,

  - Sea-Bird Electronics SBE 911plus CTD system with rosette, each CTD system should include underwater CTD, weights, and pinger. There should be one deck unit for the two systems,

  - Conductivity and temperature sensor package to provide dual sensors on the CTD (primary),

  - Niskin Bottles:  at least (6) 10 liter bottles, and as many as are available

  - Underway fluorometer,

  - Wire speed indicators and readout for both hydrographic winches visible in Dry Lab where SEACAT operations occur,

  - For meteorological observations: 2 anemometers (one R. M. Young system interfaced to the SCS), calibrated air thermometer (wet-and dry-bulb) and a calibrated barometer and/or barograph,

  - Freezer space for storage of biological and chemical samples (both blast and storage freezers, -20° C and -80° C) turned on and operating,

  - SIMRAD ES-60 and SIMRAD EK-60 echosounders,

  - Use of Pentium PC in Dry and/or Computer Lab for data analysis,

  - Scientific Computer System (SCS),

  - Video monitors in Dry, Chemistry, and Wet labs for viewing SCS and Electronic MOA output,

  - Laboratory space with exhaust hood, sink, lab tables, and storage space,

  - Sea-water hoses and spray nozzles to wash nets (quarterdeck),

  - Adequate deck lighting for night-time operations,

  - Navigational equipment including GPS and radar,

  - Safety harnesses for working on starboard sampling station/hero platform, and

  - Ship’s crane(s) used for loading and/or deploying gear and supplies.

B.   Equipment and Capabilities Provided by the Scientists:

  - Sea-Bird Electronics SBE 911plus CTD system (backup) (PMEL),

  - Sea-Bird Electronics’ SBE-19plus SEACAT system, (backup) (AFSC),

  - PMEL PC with SEASOFT software for CTD data collection and processing,

  - Fluorometer, light meter, and 02 sensor to be mounted on CTD,

  - CTD stand modified for attachment of fluorometer,

  - Conductivity and temperature sensor package to provide dual sensors on the CTD (backup),

  - CTD rosette sampler,

  - 5 liter Niskin bottles (6)

  - 20-cm and 60-cm Bongo sampling arrays,

  - Sameoto neuston net and frame,

  - Manual wire-angle indicator,

  - Spare manual wire angle indicator,

  - Miscellaneous scientific sampling and processing equipment,

  - Microscopes for examining, sorting, and measuring fish eggs and larvae,

  - Cruise Operations Database (COD) software and forms, and

  - Miscellaneous scientific sampling and processing equipment.

IV.	Hazardous Materials

A.	Policy and Compliance:

The Chief Scientist is responsible for complying with MOCDOC 15, Fleet Environmental Compliance #07, Hazardous Material and Hazardous Waste Management Requirements for Visiting Scientists, released July 2002.  Documentation regarding those requirements will be provided by the Chief of Operations, Marine Operations Center, upon request.

By Federal regulations and NOAA Marine and Aviation Operations policy, the ship may not sail without a complete inventory of all hazardous materials by name and the anticipated quantity brought aboard, MSDS and appropriate neutralizing agents, buffers, and/or absorbents in amounts adequate to address spills of a size equal to the amount of chemical brought aboard. The amount of hazardous material arriving and leaving the vessel shall be accounted for by the Chief Scientist.

B.	Radioactive Isotopes:  N/A

C.	HazMat Inventory:

| Chemical | CAS Number | Respondee | Org. | Qty | H | F | R | Storage Color Code | Hazard Class | Packing Group Number | UN | Reportable Quantity | Response Indices |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Formaldehyde 37% | 50-00-0 | Napp | AFSC | 3, 20-L | 3 | 2 | 2 | Flammable | 3 & 8 | III | 1198 | 100 LBS | 1 |
| Ethyl Alcohol 100% Genetic Grade | 64-17-5 | Napp | AFSC | 2, 4-L | 2 | 3 | 1 | Flammable | 3 | II, III | 1170 |  | 1 |
| Sodium Borate Solution, Saturated | mix | Napp | AFSC | 20-L | 1 | 0 | 0 | General | Not regulated | N/A |  |  | 2 |

V.	Additional Projects

A.  Supplementary (“Piggyback”) Projects:  N/A

B.  NOAA Fleet Ancillary Projects:  N/A

VI.	Disposition of Data and Reports

A.  Data Responsibilities: The following data products will be supplied by the vessel and included in the cruise data package:

NOAA Form 77-13d – Deck Log – Weather Observation Sheets,

Electronic Marine Operations Abstracts,

SCS backup – recordable compact diskette (CD-RW),

Calibration Sheets for all ship's and scientific instruments used,

PMEL CTD weather observation log

CTD Cast Information/Rosette Log,

Scientific Freezer Temperature Daily Log, and

Controlled Environmental Room Temperature Log.

B.  Pre and Post Cruise Meeting:

Cruise meetings may be held in accordance with FOCI Standard Operating Instructions (SOI 5.5).

Pre-Cruise Meeting:  Prior to departure, the Chief Scientist will conduct a meeting of the scientific party to train them in sample collection and inform them of cruise objectives. Some vessel protocols, e.g., meals, watches, etiquette, etc. will be presented by the ship’s Operations Officer.

Post-Cruise Meeting: Upon completion of the cruise, a meeting will normally be held at 0830 hrs (unless prior alternate arrangements are made) and attended by the ship’s officers, the Chief Scientist and members of the scientific party, the Vessel Coordinator and the Port Captain to review the cruise.  Concerns regarding safety, efficiency, and suggestions for improvements for future cruises should be discussed.  Minutes of the post-cruise meeting will be distributed to all participants by email, and to the Commanding Officer and Chief of Operations, Marine Operations Center.

- Ship Operation Evaluation Report:

Within seven days of the completion of the cruise, a Ship Operation Evaluation form is to be completed by the Chief Scientist. The preferred method of transmittal of this form is via email to OMAO.Customer.Satisfation@noaa.gov. If email is not an option, a hard copy may be forwarded to:

Director, NOAA Marine and Aviation Operations

8403 Colesville Road, Suite 500

Silver Spring, MD  20910

VII.	Miscellaneous

A.	Miscellaneous – Meals and Berthing:

Meals and berthing are required for up to 4 scientists. Meals will be served 3 times daily beginning one hour before scheduled departure, extending throughout the cruise, and ending two hours after the termination of the cruise. Since the watch schedule is split between day and night, the night watch may often miss daytime meals and will require adequate food and beverages (for example a variety of sandwich items, cheeses, fruit, milk, juices) during what are not typically meal hours. Special dietary requirements for scientific participants will be made available to the ship’s command at least seven days prior to the survey.

Berthing requirements, including number and gender of the scientific party, will be provided to the ship by the Chief Scientist. The Chief Scientist and Commanding Officer will work together on a detailed berthing plan to accommodate the gender mix of the scientific party taking into consideration the current make-up of the ship’s complement. The Chief Scientist is responsible for ensuring the scientific berthing spaces are left in the condition in which they were received; for stripping bedding and linen return; and for the return of any room keys which were issued. The Chief Scientist is also responsible for the cleanliness of the laboratory spaces and the storage areas utilized by the scientific party, both during the cruise and at its conclusion prior to departing the ship.

All NOAA scientists will have proper travel orders when assigned to any NOAA ship. The Chief Scientist will ensure that all non NOAA or non Federal scientists aboard also have proper orders. It is the responsibility of the Chief Scientist to ensure that the entire scientific party has a mechanism in place to provide lodging and food and to be reimbursed for these costs in the event that the ship becomes uninhabitable and/or the galley is closed during any part of the scheduled project.

All persons boarding NOAA vessels give implied consent to comply with all safety and security policies and regulations which are administered by the Commanding Officer. All spaces and equipment on the vessel are subject to inspection or search at any time. All personnel must comply with OMAO's Drug and Alcohol Policy dated May 7, 1999 that forbids the possession and/or use of illegal drugs and alcohol aboard NOAA Vessels.

- Miscellaneous – Medical Forms and Emergency Contacts:

The NOAA Health Services Questionnaire (NHSQ, Revised: 08/08) must be completed in advance by each participating scientist. The NHSQ can be obtained from the Chief Scientist or the NOAA website at http://www.omao.noaa.gov/medical/NHSQ_Final_wi_Instructions_fill.pdf. The completed form should be sent to the Regional Director of Health Services at Marine Operations Center. The participant can mail, fax, or scan the form into an email using the contact information below. The NHSQ should reach the Health Services Office no later than 4 weeks prior to the cruise to allow time for the participant to obtain and submit additional information that health services might require before clearance to sail can be granted. Please contact MOC Health Services with any questions regarding eligibility or completion of the NHSQ. Be sure to include proof of tuberculosis (TB) testing, sign and date the form, and indicate the ship or ships the participant will be sailing on. The participant will receive an email notice when medically cleared to sail if a legible email address is provided on the NHSQ.

Contact information:

Regional Director of Health Services		Regional Director of Health Services
	Marine Operations Center – Atlantic			Marine Operations Center - Pacific
	439 W. York Street					1801 Fairview Avenue East
	Norfolk, VA 23510					Seattle, WA 98102
	Telephone 757.441.6320				Telephone 206.553.8704
	Fax 757.441.3760					Fax 206.553.1112
	E-mail MOA.Health.Services@noaa.gov		Email MOP.Health-Services@noaa.gov

Prior to departure, the Chief Scientist must provide a listing of emergency contacts to the Executive Officer for all members of the scientific party, with the following information: name, address, relationship to member, and telephone number.

- Miscellaneous – Shipboard Safety

Wearing open-toed footwear or shoes that do not completely enclose the foot (such as sandals or clogs) outside of private berthing areas is not permitted. Steel-toed shoes are required to participate in any work dealing with suspended loads, including CTD deployments and recovery. The ship does not provide steel-toed boots. Hard hats are also required when working with suspended loads. Work vests are required when working near open railings and during small boat launch and recovery operations. Hard hats and work vests will be provided by the ship when required.

Miscellaneous – Communications

A progress report on operations prepared by the Chief Scientist may be relayed to the program office.  Sometimes it is necessary for the Chief Scientist to communicate with another vessel, aircraft, or shore facility.  Through various modes of communication, the ship is able to maintain contact with the Marine Operations Center on an as needed basis.  These methods will be made available to the Chief Scientist upon request, in order to conduct official business.  Due to a new directive from Marine Operations Center, the ship must charge the science party for all calls made on the cell or sky-cell telephone. INMARSAT, Sky Cell and cellular communication costs shall be reimbursed to the ship for telephone calls made by all scientific personnel.  Currently, Sky Cell and cellular telephone services are about $0.89 per minute and INMARSAT MiniM is around $1.68 per minute for voice.  These charges will be assessed against the program after the ship receives the bill.  There is generally a three month delay receiving the bill for review. The Chief Scientist will be required to keep a log of all calls made by the science party.

  - NOAA Ship OSCAR DYSON – Telephone methods listed in order of increasing expense.

  - United States Coast Guard – Kodiak, Alaska:

  - • (907) 487-9752

  - • (907) 487-9753

  - • (907) 487-4397

  - • (907) 487-4398

  - Cellular:

  - • (206) 604-7122 (CO)

  - • (206) 295-0775 (XO)

  - • (206) 295-0550 (OPS)

  - • (206) 295-0670 (CME)

  - Wavetalk

  - • 1-800-668-4950-toll free

  - INMARSAT B:

  - • 011-872-336-995-910 (voice line 1)

  - • 011-872-336-995-920 (voice line 2)

  - • 011-872-336-995-911 (fax)

  - Iridium:

  - 011-8816-7631-0050

  - E-Mail: NOAA.Ship.Oscar.Dyson@noaa.gov (mention the person’s name in SUBJECT field.)

Operations Division (MOP1)

  - • (206) 553-4548 (voice)

  - • (206) 553-1109 (facsimile)

  - E-Mail: FirstName.LastName@noaa.gov

- Miscellaneous – IT Security

Any computer that will be hooked into the ship's network must comply with the NMAO Fleet IT Security Policy prior to establishing a direct connection to the NOAA WAN. Requirements include, but are not limited to:

(1)  Installation of the latest virus definition (.DAT) file on all systems and performance of a virus scan on each system. 
(2)  Installation of the latest critical operating system security patches. 
(3)  No external public Internet Service Provider (ISP) connections.

Completion of these requirements prior to boarding the ship is preferable.

Non-NOAA personnel using the ship's computers or connecting their own computers to the ship's network must complete NOAA’s IT Security Awareness Course within 3 days of embarking.

F.	Foreign National Guests Access to OMAO Facilities and Platforms: N/A

Appendices

Figure 1.  Potential grid stations for DY11-02.

Table 1.  Potential Grid Stations for DY11-02.

| Grid | Lat Deg | Lat DecMin |  | Long Deg | Long DecMin |  | DecLat | DecLong |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| hb135 | 54° | 50.3766 | N | 158° | 42.0720 | W | 54.83961 | -158.7012 |
| gz135 | 54° | 57.2640 | N | 158° | 55.7580 | W | 54.9544 | -158.9293 |
| gx135 | 55° | 4.1508 | N | 159° | 9.4860 | W | 55.06918 | -159.1581 |
| gt135 | 55° | 17.9250 | N | 159° | 37.0800 | W | 55.29875 | -159.618 |
| gr135 | 55° | 24.8118 | N | 159° | 50.9400 | W | 55.41353 | -159.849 |
| gp135 | 55° | 31.6992 | N | 160° | 4.8480 | W | 55.52832 | -160.0808 |
| gt139 | 55° | 32.4396 | N | 159° | 12.8100 | W | 55.54066 | -159.2135 |
| gv139 | 55° | 25.5528 | N | 158° | 59.0640 | W | 55.42588 | -158.9844 |
| gx139 | 55° | 18.6654 | N | 158° | 45.3600 | W | 55.31109 | -158.756 |
| gz139 | 55° | 11.7786 | N | 158° | 31.6980 | W | 55.19631 | -158.5283 |
| hb139 | 55° | 4.8912 | N | 158° | 18.0840 | W | 55.08152 | -158.3014 |
| hb143 | 55° | 19.4064 | N | 157° | 53.9460 | W | 55.32344 | -157.8991 |
| gz143 | 55° | 26.2932 | N | 158° | 7.4940 | W | 55.43822 | -158.1249 |
| gx143 | 55° | 33.1806 | N | 158° | 21.0780 | W | 55.55301 | -158.3513 |
| gv143 | 55° | 40.0674 | N | 158° | 34.7160 | W | 55.66779 | -158.5786 |
| gv147 | 55° | 54.5820 | N | 158° | 10.2120 | W | 55.9097 | -158.1702 |
| gx147 | 55° | 47.6952 | N | 157° | 56.6520 | W | 55.79492 | -157.9442 |
| gz147 | 55° | 40.8078 | N | 157° | 43.1340 | W | 55.68013 | -157.7189 |
| hb147 | 55° | 33.9210 | N | 157° | 29.6640 | W | 55.56535 | -157.4944 |
| hd147 | 55° | 27.0342 | N | 157° | 16.2300 | W | 55.45057 | -157.2705 |
| hf147 | 55° | 20.1468 | N | 157° | 2.8380 | W | 55.33578 | -157.0473 |
| hh151 | 55° | 27.7746 | N | 156° | 25.2660 | W | 55.46291 | -156.4211 |
| hf151 | 55° | 34.6614 | N | 156° | 38.5440 | W | 55.57769 | -156.6424 |
| Grid | Lat Deg | Lat DecMin |  | Long Deg | Long DecMin |  | DecLat | DecLong |
| hd151 | 55° | 41.5488 | N | 156° | 51.8640 | W | 55.69248 | -156.8644 |
| hb151 | 55° | 48.4356 | N | 157° | 5.2260 | W | 55.80726 | -157.0871 |
| gz151 | 55° | 55.3230 | N | 157° | 18.6300 | W | 55.92205 | -157.3105 |
| gx151 | 56° | 2.2098 | N | 157° | 32.0760 | W | 56.03683 | -157.5346 |
| gv151 | 56° | 9.0972 | N | 157° | 45.5640 | W | 56.15162 | -157.7594 |
| gt151 | 56° | 15.9840 | N | 157° | 59.0940 | W | 56.2664 | -157.9849 |
| gt153 | 56° | 23.2416 | N | 157° | 46.6740 | W | 56.38736 | -157.7779 |
| gv153 | 56° | 16.3542 | N | 157° | 33.1800 | W | 56.27257 | -157.553 |
| gx153 | 56° | 9.4674 | N | 157° | 19.7280 | W | 56.15779 | -157.3288 |
| gz153 | 56° | 2.5800 | N | 157° | 6.3180 | W | 56.043 | -157.1053 |
| hb153 | 55° | 55.6932 | N | 156° | 52.9560 | W | 55.92822 | -156.8826 |
| hd153 | 55° | 48.8058 | N | 156° | 39.6300 | W | 55.81343 | -156.6605 |
| hf153 | 55° | 41.9190 | N | 156° | 26.3400 | W | 55.69865 | -156.439 |
| hh153 | 55° | 35.0322 | N | 156° | 13.0980 | W | 55.58387 | -156.2183 |
| hh155 | 55° | 42.2892 | N | 156° | 0.8940 | W | 55.70482 | -156.0149 |
| hf155 | 55° | 49.1766 | N | 156° | 14.1000 | W | 55.81961 | -156.235 |
| hf157 | 55° | 56.4336 | N | 156° | 1.8240 | W | 55.94056 | -156.0304 |
| hd155 | 55° | 56.0634 | N | 156° | 27.3540 | W | 55.93439 | -156.4559 |
| hd157 | 56° | 3.3210 | N | 156° | 15.0360 | W | 56.05535 | -156.2506 |
| hb157 | 56° | 10.2078 | N | 156° | 28.2900 | W | 56.17013 | -156.4715 |
| gz157 | 56° | 17.0952 | N | 156° | 41.5800 | W | 56.28492 | -156.693 |
| gz155 | 56° | 9.8376 | N | 156° | 53.9700 | W | 56.16396 | -156.8995 |
| gx155 | 56° | 16.7244 | N | 157° | 7.3440 | W | 56.27874 | -157.1224 |
| gx157 | 56° | 23.9820 | N | 156° | 54.9180 | W | 56.3997 | -156.9153 |
| Grid | Lat Deg | Lat DecMin |  | Long Deg | Long DecMin |  | DecLat | DecLong |
| gv155 | 56° | 23.6118 | N | 157° | 20.7540 | W | 56.39353 | -157.3459 |
| gt155 | 56° | 30.4986 | N | 157° | 34.2120 | W | 56.50831 | -157.5702 |
| gu158 | 56° | 40.0000 | N | 157° | 13.0000 | W | 56.6666667 | -157.21667 |
| gv159 | 56° | 38.1264 | N | 156° | 55.7880 | W | 56.63544 | -156.9298 |
| gx159 | 56° | 31.2396 | N | 156° | 42.4500 | W | 56.52066 | -156.7075 |
| gz159 | 56° | 24.3522 | N | 156° | 29.1540 | W | 56.40587 | -156.4859 |
| hb159 | 56° | 17.4654 | N | 156° | 15.9000 | W | 56.29109 | -156.265 |
| hd159 | 56° | 10.5780 | N | 156° | 2.6820 | W | 56.1763 | -156.0447 |
| hf159 | 56° | 3.6912 | N | 155° | 49.5060 | W | 56.06152 | -155.8251 |
| hd161 | 56° | 17.8356 | N | 155° | 50.2920 | W | 56.29726 | -155.8382 |
| hb161 | 56° | 24.7224 | N | 156° | 3.4680 | W | 56.41204 | -156.0578 |
| gz161 | 56° | 31.6098 | N | 156° | 16.6860 | W | 56.52683 | -156.2781 |
| gx161 | 56° | 38.4966 | N | 156° | 29.9460 | W | 56.64161 | -156.4991 |
| gv161 | 56° | 45.3840 | N | 156° | 43.2480 | W | 56.7564 | -156.7208 |
| gv163 | 56° | 52.6410 | N | 156° | 30.6660 | W | 56.87735 | -156.5111 |
| gx163 | 56° | 45.7542 | N | 156° | 17.4000 | W | 56.76257 | -156.29 |
| gz163 | 56° | 38.8674 | N | 156° | 4.1820 | W | 56.64779 | -156.0697 |
| hb163 | 56° | 31.9800 | N | 155° | 51.0000 | W | 56.533 | -155.85 |
| hd163 | 56° | 25.0932 | N | 155° | 37.8600 | W | 56.41822 | -155.631 |
| hd165 | 56° | 32.3502 | N | 155° | 25.3860 | W | 56.53917 | -155.4231 |
| hb165 | 56° | 39.2376 | N | 155° | 38.4900 | W | 56.65396 | -155.6415 |
| gz165 | 56° | 46.1244 | N | 155° | 51.6360 | W | 56.76874 | -155.8606 |
| gx165 | 56° | 53.0118 | N | 156° | 4.8180 | W | 56.88353 | -156.0803 |
| gv165 | 56° | 59.8986 | N | 156° | 18.0420 | W | 56.99831 | -156.3007 |
| Grid | Lat Deg | Lat DecMin |  | Long Deg | Long DecMin |  | DecLat | DecLong |
| gv167 | 57° | 7.1562 | N | 156° | 5.3760 | W | 57.11927 | -156.0896 |
| gx167 | 57° | 0.2688 | N | 155° | 52.1880 | W | 57.00448 | -155.8698 |
| gz167 | 56° | 53.3820 | N | 155° | 39.0480 | W | 56.8897 | -155.6508 |
| hb167 | 56° | 46.4946 | N | 155° | 25.9440 | W | 56.77491 | -155.4324 |
| hd167 | 56° | 39.6078 | N | 155° | 12.8760 | W | 56.66013 | -155.2146 |
| hd169 | 56° | 46.8654 | N | 155° | 0.3240 | W | 56.78109 | -155.0054 |
| hb169 | 56° | 53.7522 | N | 155° | 13.3500 | W | 56.89587 | -155.2225 |
| gz169 | 57° | 0.6390 | N | 155° | 26.4180 | W | 57.01065 | -155.4403 |
| gx169 | 57° | 7.5264 | N | 155° | 39.5220 | W | 57.12544 | -155.6587 |
| gv169 | 57° | 14.4132 | N | 155° | 52.6680 | W | 57.24022 | -155.8778 |
| gt169 | 57° | 21.3000 | N | 156° | 5.0000 | W | 57.355 | -156.08333 |
| gt171 | 57° | 27.0000 | N | 155° | 46.0000 | W | 57.45 | -155.76667 |
| gv171 | 57° | 21.6708 | N | 155° | 39.9180 | W | 57.36118 | -155.6653 |
| gx171 | 57° | 14.7840 | N | 155° | 26.8140 | W | 57.2464 | -155.4469 |
| gz171 | 57° | 7.8966 | N | 155° | 13.7460 | W | 57.13161 | -155.2291 |
| hb171 | 57° | 1.0098 | N | 155° | 0.7200 | W | 57.01683 | -155.012 |
| hd171 | 56° | 54.1224 | N | 154° | 47.7360 | W | 56.90204 | -154.7956 |
| hd173 | 57° | 1.3800 | N | 154° | 35.1060 | W | 57.023 | -154.5851 |
| hb173 | 57° | 8.2668 | N | 154° | 48.0480 | W | 57.13778 | -154.8008 |
| gz173 | 57° | 15.1542 | N | 155° | 1.0380 | W | 57.25257 | -155.0173 |
| gx173 | 57° | 22.0410 | N | 155° | 14.0640 | W | 57.36735 | -155.2344 |
| gv173 | 57° | 28.9284 | N | 155° | 27.1260 | W | 57.48214 | -155.4521 |
| gt173 | 57° | 37.0000 | N | 155° | 28.0000 | W | 57.6166667 | -155.46667 |
| gv175 | 57° | 36.1854 | N | 155° | 14.2980 | W | 57.60309 | -155.2383 |
| Grid | Lat Deg | Lat DecMin |  | Long Deg | Long DecMin |  | DecLat | DecLong |
| gx175 | 57° | 29.2986 | N | 155° | 1.2720 | W | 57.48831 | -155.0212 |
| gz175 | 57° | 22.4112 | N | 154° | 48.2820 | W | 57.37352 | -154.8047 |
| FOX56 | 57° | 31.2000 | N | 154° | 46.8000 | W | 57.52 | -154.78 |
| FOX57 | 57° | 33.0000 | N | 154° | 52.8000 | W | 57.55 | -154.88 |
| FOX58 | 57° | 36.6000 | N | 155° | 0.6000 | W | 57.61 | -155.01 |
| FOX59 | 57° | 38.4000 | N | 155° | 4.2000 | W | 57.64 | -155.07 |
| FOX60 | 57° | 40.8000 | N | 155° | 10.2000 | W | 57.68 | -155.17 |
| FOX61 | 57° | 43.2000 | N | 155° | 15.6000 | W | 57.72 | -155.26 |
| gx177 | 57° | 36.5556 | N | 154° | 48.4380 | W | 57.60926 | -154.8073 |
| gv177 | 57° | 43.4430 | N | 155° | 1.4220 | W | 57.72405 | -155.0237 |
| gv179 | 57° | 50.7006 | N | 154° | 48.4980 | W | 57.84501 | -154.8083 |
| gx179 | 57° | 43.8132 | N | 154° | 35.5620 | W | 57.73022 | -154.5927 |
| gz181 | 57° | 44.1834 | N | 154° | 9.7740 | W | 57.73639 | -154.1629 |
| gx181 | 57° | 51.0708 | N | 154° | 22.6380 | W | 57.85118 | -154.3773 |
| gx183 | 57° | 58.3278 | N | 154° | 9.6720 | W | 57.97213 | -154.1612 |
| gz183 | 57° | 51.4410 | N | 153° | 56.8500 | W | 57.85735 | -153.9475 |
| gz185 | 57° | 58.6986 | N | 153° | 43.8840 | W | 57.97831 | -153.7314 |
| gx185 | 58° | 5.5854 | N | 153° | 56.6640 | W | 58.09309 | -153.9444 |
| gx187 | 58° | 12.8430 | N | 153° | 43.6140 | W | 58.21405 | -153.7269 |
| gz187 | 58° | 5.9556 | N | 153° | 30.8700 | W | 58.09926 | -153.5145 |
| gz189 | 58° | 13.2132 | N | 153° | 17.8200 | W | 58.22022 | -153.297 |
| gx189 | 58° | 20.1000 | N | 153° | 30.5160 | W | 58.335 | -153.5086 |
| gv189 | 58° | 26.9874 | N | 153° | 43.2480 | W | 58.44979 | -153.7208 |
| gv191 | 58° | 34.2444 | N | 153° | 30.0660 | W | 58.57074 | -153.5011 |
| Grid | Lat Deg | Lat DecMin |  | Long Deg | Long DecMin |  | DecLat | DecLong |
| gx191 | 58° | 27.3576 | N | 153° | 17.3700 | W | 58.45596 | -153.2895 |
| gz191 | 58° | 20.4708 | N | 153° | 4.7160 | W | 58.34118 | -153.0786 |
| gz193 | 58° | 27.7278 | N | 152° | 51.5760 | W | 58.46213 | -152.8596 |
| gx193 | 58° | 34.6152 | N | 153° | 4.1820 | W | 58.57692 | -153.0697 |
| gv193 | 58° | 41.5020 | N | 153° | 16.8300 | W | 58.6917 | -153.2805 |
| gv195 | 58° | 48.7596 | N | 153° | 3.5580 | W | 58.81266 | -153.0593 |
| gx195 | 58° | 41.8722 | N | 152° | 50.9520 | W | 58.69787 | -152.8492 |
| gz197 | 58° | 42.2424 | N | 152° | 25.1460 | W | 58.70404 | -152.4191 |
| gz199 | 58° | 49.5000 | N | 152° | 11.8680 | W | 58.825 | -152.1978 |
| hb199 | 58° | 42.6132 | N | 151° | 59.4180 | W | 58.71022 | -151.9903 |
| hd199 | 58° | 35.7258 | N | 151° | 47.0100 | W | 58.59543 | -151.7835 |
| hd197 | 58° | 28.4688 | N | 152° | 0.2040 | W | 58.47448 | -152.0034 |
| hf197 | 58° | 21.5814 | N | 151° | 47.7840 | W | 58.35969 | -151.7964 |
| hf199 | 58° | 28.8390 | N | 151° | 34.6320 | W | 58.48065 | -151.5772 |
| hh199 | 58° | 21.9516 | N | 151° | 22.2900 | W | 58.36586 | -151.3715 |
| hj199 | 58° | 15.0648 | N | 151° | 9.9840 | W | 58.25108 | -151.1664 |
| hj197 | 58° | 7.8072 | N | 151° | 23.0460 | W | 58.13012 | -151.3841 |
| hh197 | 58° | 14.6946 | N | 151° | 35.4000 | W | 58.24491 | -151.59 |
| hh195 | 58° | 7.4370 | N | 151° | 48.4620 | W | 58.12395 | -151.8077 |
| hj195 | 58° | 0.5502 | N | 151° | 36.0720 | W | 58.00917 | -151.6012 |

Estimate Weights for EcoFOCI Gear and Chemicals.

| Cruise Number | Gear Category | Weight | Load/Unload Date |
| --- | --- | --- | --- |
| Pre-Survey | chemicals | 100.0 lbs | load in Seattle |
|  | gear | 1000 lbs | April , 2011 |
|  |  | 1100.0 lbs / .498 mt |  |
| DY-11-02 |  | 1000.0 lbs / .453 mt | off-load in Kodiak |
| GOA |  |  | for shipment to Seattle |
|  |  |  | May 27 |
| DY-11-03 |  | 100 lbs / .045 mt | gear/chemicals |
| MACE |  |  | on loan to MACE |
|  |  | 0.00 mt | off-load Aug. 13 |

# Comments

Annette the table uses the term “respondee”  Isn’t that the person who is responsible for responding to a HazMat spill?  If so, this should be you, because I am not on the ship.